# FAITH WEAR APPAREL (FWA)

## PHASE 1 IMPLEMENTATION – DEMO SETTINGS DOCUMENTATION

Document Version: 1.0
 Date: 19 December 2025
 Status: Demo Settings Captured - Ready for Live Build
 Database: terraforegfwa (Odoo Online)

## EXECUTIVE SUMMARY

This document captures all settings configured in the FWA demo environment across 6 core modules. These settings serve as the blueprint for the live implementation launching 22 December 2025.

Modules Configured: ✅ General Settings (Company, Users, Integration)
 ✅ CRM (Lead management, enrichment)
 ✅ Sales (Quotations, orders, pricing)
 ✅ Calendar (Google Calendar sync)
 ✅ Website (eCommerce, product catalog)
 ✅ Purchase (POs, subcontracting)
 ✅ Inventory (Stock control, warehouse, routes, operations)
 ✅ Manufacturing (Work orders, BOMs, subcontracting)

❌ Omitted (Phase 2): Accounting, Sign, Planning, Timesheets, Employees, Documents

# PART 1: GENERAL SETTINGS

## 1.1 Company & Location

| Setting | Value |
| --- | --- |
| Company Name | Faith Wear Apparel |
| Legal Address | 47 Churchill Avenue, Alex Park, Harare, Zimbabwe |
| Timezone | GMT+2 (Africa/Harare) |
| Fiscal Year | Calendar (Jan-Dec) |
| Tax ID | TBA (To Be Advised) |
| Currency (Base) | USD (United States Dollar) |
| Language (Default) | English (US) |
| Website Domain | https://www.odoo.com (demo – to be updated) |
| Email Server | Demo alias domain: fwappareledemo8.odoo.c... |

## 1.2 Units of Measure Configuration

| Measurement Type | Unit Selected |
| --- | --- |
| Weight | Kilograms (kg) |
| Volume | Cubic Meters (m³) |

Notes: Standard Odoo UoM categories applied for products.

## 1.3 Email & Communications

| Setting | Status |
| --- | --- |
| Custom Email Servers | ❌ Disabled (using Odoo email) |
| Digest Email | ✅ Enabled (periodic metrics digest) |
| Restrict Template Rendering | ✅ Enabled |
| Activities | ✅ Enabled (activity tracking on records) |
| Send SMS | ✅ Enabled (SMS notifications available) |
| Custom Twilio Server | ❌ Not configured |
| Message Translation | ❌ Not configured |

## 1.4 System Permissions & Security

| Setting | Status | Detail |
| --- | --- | --- |
| Password Reset | ✅ Enabled | Users can self-reset via login page |
| API Keys | Configured | Allow external tool integration |
| Import & Export | ✅ Enabled | CSV/XLS data import allowed |
| Show Effect | ✅ Enabled | Add fun feedback to motivate users |
| Push Notifications | ✅ Enabled | Android/iOS app notifications active |
| Two-Factor Authentication | ❌ Not enforced | Available but not mandatory |
| Web App Name | Odoo | Default browser app name |

## 1.5 Integrations (General Settings)

| Integration | Status | Purpose |
| --- | --- | --- |
| Unsplash Image Library | ✅ Enabled | Free high-resolution product images |
| Barcode Lookup | ❌ Not configured | Product barcode scanning API |
| Map Routes | ❌ Not configured | Mapbox integration for delivery routing |
| reCAPTCHA | ✅ Enabled | Form spam protection (0.70 minimum score) |
| OAuth Authentication | ❌ Not configured | External account login (Google, Facebook) |
| LDAP Authentication | ❌ Not configured | Enterprise directory integration |
| Geolocation | ❌ Not configured | Partner geolocation features |
| ChatGPT / Gemini | ❌ Not configured | AI integration not enabled at this stage |

# PART 2: CRM MODULE SETTINGS

## 2.1 Lead Management

| Feature | Status | Configuration |
| --- | --- | --- |
| Leads | ✅ Enabled | Pre-qualification step before opportunities |
| Lead Enrichment | ✅ Enabled | Automatically enrich leads with company data by email |
| Enrich Mode | ⚙️ Set | "Enrich all leads automatically" |
| Lead Mining | ✅ Enabled | Generate new leads based on country, industry, size |
| Recurring Revenues | ❌ Disabled | Not applicable for Phase 1 (corporate uniform orders are project-based, not recurring subscriptions) |
| Multi Teams | ❌ Disabled | Single sales team for Phase 1 |
| Membership/Partnership | ❌ Disabled | Not in scope for Phase 1 |
| Predictive Lead Scoring | ✅ Configured | Scoring factors: Stage, State, Country, Phone Quality, Email Quality, Source, Language |
| Rule-Based Assignment | ❌ Not configured | Manual assignment for Phase 1 |

## 2.2 CRM Workflow

Flow: Lead → Enriched Data → Qualification → Opportunity → Sales Order (in Sales module)

Lead Stages (Standard Odoo):

- New

- Qualified

- Proposal Sent

- Negotiation

- Won

- Lost

# PART 3: SALES MODULE SETTINGS

## 3.1 Product Catalog Configuration

### Variants

| Setting | Status |
| --- | --- |
| Sell product variants | ✅ ENABLED |
| Attributes | ✅ Configured (Size, Colour, Sleeve Type, etc.) |
| Variant Grid Entry | ❌ Disabled (variants added individually for now) |

Key Attributes for FWA:

- Size (S, M, L, XL, XXL, XXXL)

- Colour (Navy, Black, White, etc.)

- Sleeve Type (Short, Long, 3/4)

- Print/Embroidery Options

### Units of Measure & Packaging

| Setting | Status |
| --- | --- |
| UoM & Packaging | ✅ ENABLED |
| Units & Packaging | Configured in product forms |

## 3.2 Pricing Configuration

| Setting | Status | Detail |
| --- | --- | --- |
| Discounts | ❌ Disabled for Phase 1 | Can enable later if needed |
| Pricelists | ✅ ENABLED | Multiple prices per product by customer/region |
| Promotions, Loyalty & Gift Card | ❌ Disabled | Not in Phase 1 scope |
| Margins Display | ❌ Disabled | Phase 2 (accounting required) |

Pricelist Strategy:

- Customer-specific pricing (high-volume discounts)

- USD currency baseline

## 3.3 Quotations & Sales Orders

| Setting | Status | Configuration |
| --- | --- | --- |
| Online Signature | ✅ Enabled | Customers sign quotations to validate orders |
| Online Payment | ❌ Disabled | Phase 2 (Pastel handles payments currently) |
| Sale Warnings | ❌ Disabled | Phase 1 – basic workflow only |
| Quotation Templates | ❌ Not created | Standard template used for now |
| Default Quotation Validity | ✅ Set | 30 days validity period |
| PDF Quote Builder | ✅ Enabled | Custom quote layouts with headers/footers |
| Pro-Forma Invoice | ❌ Disabled | Phase 2 (when accounting enabled) |
| Lock Confirmed Sales Orders | ❌ Disabled | Allows edits after confirmation (Phase 1 flexibility) |

Document Layout: external_layout_standard (standard Odoo template)

## 3.4 Shipping Configuration

| Setting | Status | Detail |
| --- | --- | --- |
| Delivery Methods | ✅ Enabled | Compute shipping costs on orders |
| Shipping Methods | To Configure | (e.g. Local Delivery, Express, etc.) |
| Shipping Connectors | ❌ Not configured | UPS, DHL, FedEx, USPS, bpost, Sendcloud, Starship, Envia – all disabled for Phase 1 |
| Email Confirmation | ❌ Disabled | Manual confirmation for now |
| Text Confirmation | ✅ Enabled | SMS sent when Delivery Orders are done |

## 3.5 Invoicing & Order Defaults (Sales View)

| Setting | Status | Configuration |
| --- | --- | --- |
| Invoicing Policy | ⚙️ Set | "Invoice what is ordered" (not "invoice what is delivered") |
| Inventory Defaults | ⚙️ Configured | Out-of-stock: Continue Selling; Show Available Quantity: Enabled |
| Product Reference Price | ❌ Disabled | Not needed for Phase 1 |
| Discounts, Loyalty & Gift Cards | ✅ Enabled | For future use |
| Pricelists | ✅ Enabled | Applied per customer |
| Product Variants | ✅ Enabled | One product might have different attributes (size, color) |
| Order Confirmation Email | ✅ Configured | Sales Order Confirmation → rossadmin |
| Orders Assignment | ⚙️ Set | Sales Team: Website; Salesperson: rossadmin |

## 3.6 Out-of-Stock Behavior

Setting: "Continue Selling" (allow backorders)

Rationale: FWA often manufactures-to-order, so out-of-stock in live warehouse is expected.

# PART 4: CALENDAR MODULE SETTINGS

## 4.1 Google Calendar Integration

| Setting | Status | Value |
| --- | --- | --- |
| Google Calendar Sync | ✅ ENABLED | Synchronize team calendars with Google Calendar |
| Client ID | ✅ Configured | (OAuth credentials set) |
| Client Secret | ✅ Configured | (OAuth credentials set) |
| Outlook Calendar | ❌ Disabled | Using Google Calendar only |
| Pause Synchronization | ❌ Not paused | Active sync |

Use Case: Sales team can view meetings, deadlines, and customer visits in Google Calendar while working in Odoo.

# PART 5: WEBSITE MODULE SETTINGS

## 5.1 General Website Configuration

| Setting | Value |
| --- | --- |
| Website Name | Faith Wear Apparel |
| Domain | https://www.odoo.com (demo – will change at go-live) |
| Language | English (US) |
| Favicon | FWA branded icon (purple) |
| Website Identification | Faith Wear Apparel |

## 5.2 eCommerce Configuration

### Customer Account

| Setting | Status |
| --- | --- |
| Customer Account (Login Portal) | ✅ Enabled |
| Access Mode | Free sign-up (customers self-register) |
| Livechat | ❌ Disabled |

### Product Pricing Display

| Setting | Status |
| --- | --- |
| Display Product Prices | Tax Excluded |
| Out-of-Stock Behavior | Continue Selling (allow backorders) |

### Checkout & Payment

| Setting | Status | Detail |
| --- | --- | --- |
| Sign in/up at Checkout | Optional | Customers can buy without account |
| Invoicing Policy | Invoice what is ordered | At SO confirmation, not delivery |
| Automatic Invoice | ❌ Disabled | Invoicing handled by Pastel (Phase 2) |
| Product Variants | ✅ Enabled | Customers select size, color on website |
| Pricelists | ✅ Enabled | Pricing by customer/channel |
| Click & Collect | ❌ Disabled | Not applicable for Phase 1 |
| Payment Methods | Cash on Delivery | (configured; other methods for Phase 2) |
| Delivery Methods | Configured | To be finalized after warehouse org (29 Dec) |

## 5.3 Product Catalog on Website

| Feature | Status |
| --- | --- |
| Product Variants Display | ✅ Enabled |
| Product Categories Visible | ✅ Yes (Golf Shirts, T-Shirts, etc.) |
| Out-of-Stock Products | Show (with backorder option) |
| Product Descriptions | To be added per product |
| Product Images | Unsplash library + custom FWA images |

## 5.4 Tracking & SEO

| Feature | Status | Purpose |
| --- | --- | --- |
| Google Analytics | ❌ Not configured | Can add later |
| Google Merchant Center | ❌ Not configured | For shopping feeds |
| Google Address Autocomplete | ❌ Disabled | Not critical for Phase 1 |
| Plausible Analytics | ❌ Disabled | Alternative privacy analytics |
| Content Delivery Network (CDN) | ❌ Not configured | Can optimize later |
| Robots.txt | Default | Standard search engine rules |

# PART 6: PURCHASE MODULE SETTINGS

## 6.1 Purchase Orders

| Setting | Status | Configuration |
| --- | --- | --- |
| Purchase Order Approval | ❌ Disabled | Single-level approval (no multi-step) |
| Warnings | ❌ Disabled | No product/vendor warnings in Phase 1 |
| Receipt Reminder | ✅ Enabled | Auto-remind receipt date to vendors |
| Lock Confirmed Orders | ❌ Disabled | Allow edits after confirmation |
| Purchase Agreements | ❌ Not configured | Blanket PO templates not needed yet |

## 6.2 Products in Purchase Module

| Setting | Status |
| --- | --- |
| Variants | ✅ ENABLED |
| Units of Measure & Packaging | ✅ ENABLED |
| Variant Grid Entry | ❌ Disabled (add individually) |

## 6.3 Logistics – Key Setting

| Feature | Status | CRITICAL |
| --- | --- | --- |
| Replenish on Order (MTO) | ✅ ENABLED | Make to Order workflow activated |
| Dropshipping | ❌ Disabled | Not applicable (FWA manufactures, doesn't dropship) |

MTO Activation Impact:

- When Sales Order is confirmed → automatically create Purchase Order to supplier/CMT

- Reduces inventory holding costs

- Aligns with FWA's subcontracting workflow

# PART 7: INVENTORY MODULE SETTINGS

## 7.1 Product Traceability

| Feature | Status | Configuration |
| --- | --- | --- |
| Lots & Serial Numbers | ✅ ENABLED | Track each batch/production run |
| Print GSI Barcodes | ❌ Disabled | Standard nomenclature used |
| Display Lots & Serial on Delivery | ❌ Disabled | Not critical for Phase 1 |
| Expiration Dates | ❌ Disabled | Apparel doesn't expire |
| Consignment | ❌ Disabled | Not applicable |

## 7.2 Valuation & Landed Costs

| Feature | Status | Configuration |
| --- | --- | --- |
| Landed Costs | ✅ ENABLED | Track additional costs (transport, customs) |
| Default Journal | Default Journal | System auto-posts to GL (Phase 2) |
| Display Lots & Serial on Invoices | ❌ Disabled | Phase 2 |

## 7.3 Warehouse & Storage Locations

| Feature | Status | PLANNED |
| --- | --- | --- |
| Storage Locations | ✅ Enabled | Structure TBD post-warehouse org (29 Dec) |
| Multi-Step Routes | ✅ ENABLED | Complex workflows supported (Receive → QC → Stock) |
| Set Warehouse Routes | Configured | Routes can be customized per product |

Current Location Plan (Provisional):

- Main Warehouse: FWA Alex Park (47 Churchill Avenue)

- Internal Locations: To be finalized after physical warehouse organization

  - Raw Materials Stock (fabrics, trims, labels)

  - Work in Progress (CMT, embroidery, printing operations)

  - Finished Goods Stock (ready for delivery)

## 7.4 Advanced Scheduling

| Setting | Value | Purpose |
| --- | --- | --- |
| Replenishment Horizon | 365 days | Trigger reordering up to 1 year in advance |
| Days to Purchase | (Not set) | Can configure per product |
| Security Lead Time for Sales | (Not set) | Schedule deliveries earlier to avoid delays |

## 7.5 Barcode & Operations

| Feature | Status | Configuration |
| --- | --- | --- |
| Barcode Scanner | ✅ ENABLED | Process operations faster with barcodes |
| Barcode Nomenclature | Default Nomenclature | Standard Odoo barcode format |
| Multiscan Separator | [-] | Character to separate multiple barcodes |
| RFID Timer | 1,000 ms | Group communication for batch performance |
| Stock Barcode Database | ❌ Disabled | Not using barcodelookup.com |
| Mute Barcode Sounds | ❌ Disabled | Audio feedback on scans (Phase 1) |

Shop Floor & Manufacturing:

| Feature | Status |
| --- | --- |
| Shop Floor App | ✅ Enabled |
| Max Cards per Page | 40 |
| Barcode Scanner (MO) | ✅ Enabled |
| Quality Checks | ✅ Enabled |
| Quality Worksheet | ❌ Disabled |

## 7.6 Inventory Defaults (General Settings)

| Setting | Status | Configuration |
| --- | --- | --- |
| Out-of-Stock | ✅ Enabled | Continue Selling (allow backorders) |
| Show Available Quantity | ❌ Disabled | Hide exact numbers from customers |
| Annual Inventory Day | December 31 | Physical inventory count once per year |
| Quality | ✅ Enabled | Quality checks on receiving |

## 7.7 Shipping Operations

| Feature | Status |
| --- | --- |
| Delivery Methods | ✅ Enabled |
| Email Confirmation | ❌ Disabled |
| Text Confirmation | ✅ Enabled (SMS on delivery) |
| Signature Requirement | ❌ Disabled |
| Dispatch Management System | ❌ Not configured |

Shipping Connectors (All Disabled for Phase 1):

- UPS, DHL, FedEx, USPS, bpost, Sendcloud, Starship, Envia

# PART 8: MANUFACTURING MODULE SETTINGS

## 8.1 Work Orders & Operations

| Feature | Status | Configuration |
| --- | --- | --- |
| Work Orders | ✅ ENABLED | Process operations at specific work centers |
| Work Order Dependencies | ❌ Disabled | Set order that work orders should be processed (Phase 2) |
| Shop Floor App | ✅ ENABLED | Manage MOs from tablet/mobile |
| Maximum Cards per Page | 40 | Shop floor display settings |
| Barcode Scanner (MO) | ✅ ENABLED | Scan WO barcodes to start/finish operations |
| Print Barcode Commands | Configured | Barcode templates for operation types |
| Unlock Manufacturing Orders | ❌ Disabled | Quantities locked after MO confirmation (Phase 1 safety) |
| Allocation Report for MOs | ✅ Enabled | View & allocate production quantities to customer orders |

## 8.2 Subcontracting

| Feature | Status | CRITICAL FOR FWA |
| --- | --- | --- |
| Subcontracting | ✅ ENABLED | Delegate part of production process to subcontractors |

FWA Subcontracting Flow:

- CMT (Cut, Make, Trim) partners handle garment assembly

- Printing/Embroidery partners handle decoration

- Odoo tracks which operations go to which vendor

- POs automatically generated when MO is confirmed

- Receives tracked when vendor returns finished components

## 8.3 Quality Management

| Feature | Status | Configuration |
| --- | --- | --- |
| Quality | ✅ ENABLED | Add quality checks to work orders |
| Quality Worksheet | ❌ Disabled | Standard QC (customizable worksheets in Phase 2) |
| By-Products | ❌ Disabled | No scrap/byproduct tracking in Phase 1 |

## 8.4 Planning (Manufacturing)

| Feature | Status |
| --- | --- |
| Master Production Schedule | ❌ Disabled |

## 8.5 Project & Task Management

| Feature | Status | Configuration |
| --- | --- | --- |
| Project Stages | ✅ Enabled | Track project progress |
| Timesheets | ✅ Enabled (default) | Not in scope for Phase 1 (omitted) |

# PART 9: SETTINGS SUMMARY BY MODULE

## Module Activation Status

| Module | Phase 1 | Status | Notes |
| --- | --- | --- | --- |
| General Settings | ✅ | Active | Company, currency, integrations configured |
| CRM | ✅ | Active | Lead enrichment enabled for customer acquisition |
| Sales | ✅ | Active | Full quotation-to-order workflow |
| Calendar | ✅ | Active | Google Calendar sync for team scheduling |
| Website | ✅ | Active | eCommerce catalog, customer accounts, MTO |
| Purchase | ✅ | Active | MTO enabled; CMT subcontracting core feature |
| Inventory | ✅ | Active | Warehouse locations (finalizing 29 Dec); barcode ops enabled |
| Manufacturing | ✅ | Active | Work orders, subcontracting, quality checks enabled |
| Accounting | ❌ | Deferred | Phase 2 (currently Pastel) |
| Sign | ❌ | Omitted | Using Odoo defaults |
| Planning | ❌ | Omitted | Using Odoo defaults |
| Timesheets | ❌ | Omitted | Using Odoo defaults |
| Employees | ❌ | Omitted | Using Odoo defaults |
| Documents | ❌ | Omitted | Using Odoo defaults |

# PART 10: KEY FEATURES ENABLED FOR LIVE OPERATION

## 10.1 Core Operational Features

✅ Product Variants – Size, color, decoration options
 ✅ Pricelists – Customer-specific pricing
 ✅ Make-to-Order (MTO) – Automatic PO generation from SO
 ✅ Subcontracting – CMT, printing, embroidery workflows
 ✅ Multi-Step Routes – Receive → QC → Stock flows
 ✅ Barcode Scanning – Shop floor and inventory operations
 ✅ Quality Checks – QC steps on receiving and manufacturing
 ✅ Lots & Serial Numbers – Batch tracking for production runs
 ✅ Landed Costs – Track import duties, transport costs
 ✅ Online Signature – Quotation approval by customer
 ✅ Replenish on Order – Automated purchasing for MTO
 ✅ Shop Floor App – Tablet-based work order management
 ✅ SMS Notifications – Delivery confirmations via SMS

# PART 11: CRITICAL BLOCKERS & DECISIONS PENDING

## Pre-Go-Live (Before 22 Dec)

### 1. Fabric Consumption Specifications (⏳ BLOCKING)

Status: Awaiting pattern maker/grader confirmation
 Impact: Determines BOM accuracy and costing
 Decision Required:

- Confirm: Standard 1.5 meters per garment (all sizes), OR

- Update BOMs: Size-specific consumption (S=1.4m, M=1.5m, etc.)

Timeline: Must be confirmed by Thursday 19 Dec EOD

### 2. Warehouse Location Structure (⏳ PENDING)

Status: Physical warehouse organization scheduled 29 Dec
 Current Config: Single main warehouse location (Alex Park)
 Action Needed: Post-Dec 29 warehouse tidying → finalize internal locations (Raw Stock, WIP, Finished Goods)

## Go-Live Decisions (By 21 Dec)

- [ ] User credentials finalized (Sales, Inventory, Manager)

- [ ] Initial product master data imported (garment styles, variants, SKUs)

- [ ] Initial customer/supplier master data loaded

- [ ] Sample manufacturing order tested end-to-end

- [ ] Staff trained on workflows

# PART 12: SETTINGS VERIFICATION CHECKLIST FOR GO-LIVE

Use this checklist to verify demo settings are correctly applied to the live database:

## General Settings

- [ ] Company name: Faith Wear Apparel

- [ ] Address: 47 Churchill Avenue, Alex Park, Harare, Zimbabwe

- [ ] Timezone: GMT+2 (Africa/Harare)

- [ ] Currency: USD

- [ ] Fiscal year: Calendar (Jan-Dec)

- [ ] Email domain configured

- [ ] Google Calendar sync active

## Sales Module

- [ ] Variants enabled (Size, Colour, Sleeve, etc.)

- [ ] Pricelists configured

- [ ] Online Signature enabled

- [ ] Quotation validity: 30 days

- [ ] Invoice on order (not delivery)

## Purchase Module

- [ ] MTO (Replenish on Order) ENABLED

- [ ] Variants enabled

- [ ] Receipt Reminder enabled

## Inventory Module

- [ ] Barcode Scanner enabled

- [ ] Quality checks enabled

- [ ] Lots & Serial Numbers enabled

- [ ] Landed Costs enabled

- [ ] Multi-Step Routes enabled

- [ ] Out-of-Stock: Continue Selling

## Manufacturing Module

- [ ] Work Orders enabled

- [ ] Subcontracting ENABLED

- [ ] Quality enabled

- [ ] Shop Floor app enabled

- [ ] Barcode Scanner for MOs enabled

## Website/eCommerce

- [ ] Domain/website name correct

- [ ] Product variants display enabled

- [ ] Customer account sign-up enabled

- [ ] MTO visible to customers (backorder option)

# PART 13: NEXT STEPS FOR LIVE IMPLEMENTATION

## Phase 1A: Pre-Go-Live (19-22 Dec)

- Confirm fabric consumption specs (blocking item)

- Create user accounts (Sales, Inventory, Manager roles)

- Import initial product master data (garment templates, variants)

- Import initial supplier data (CMT, Printing, Embroidery partners)

- Create test sales order (Golf Shirt example)

- Verify MO auto-generates from SO

- Test subcontracting flow (PO to CMT)

- User training walkthrough

- Database backup before go-live

## Phase 1B: Go-Live (22 Dec 2025)

- ✅ System live for Sales, Inventory, Manufacturing, Purchase, CRM

- ✅ First customer orders processed through workflow

- ✅ Manufacturing orders created and tracked

- ✅ Subcontractor POs generated automatically

## Phase 1C: Post-Go-Live Grace Period (22-29 Dec)

- 📞 Daily monitoring and support

- 🔧 Real-time issue resolution

- 📚 On-the-job training for team

- 📋 Document any issues for Phase 1B refinement

## Phase 1D: Warehouse Organization (29 Dec)

- Reorganize physical warehouse layout

- Finalize internal location structure in Odoo

- Configure multi-step routes if needed

- Adjust stock locations to match physical reality

## Phase 2: Future Enhancements (January 2026 onwards)

- Accounting/Invoicing integration (Pastel → Odoo workflow)

- Advanced reporting (BOM costing, margin analysis)

- Demand forecasting (Master Production Schedule)

- Timesheets & labor tracking

- Custom Studio workflows & automations

# APPENDIX A: MODULE SETTINGS BY ICON/TAB

This section cross-references the demo screenshots with Odoo module tabs.

Settings → General Settings

- Tab: General Settings (Company, UoM, Email)

- Tab: Users & Companies (User mgmt, Company details)

Settings → CRM

- Lead enrichment, Lead mining, Predictive scoring

Settings → Sales

- Product Catalog (Variants, Pricelists)

- Quotations & Orders (Online Sig, PDF Builder, Quotation Validity)

- Shipping (Delivery Methods)

- Invoicing (Invoice Policy, Order Defaults)

Settings → Calendar

- Google Calendar sync settings

Settings → Website

- Website identification, eCommerce (Payments, Delivery, Product display)

Settings → Purchase

- Orders (PO Approval, Receipt Reminder)

- Products (Variants, UoM)

- Logistics (Replenish on Order – MTO)

Settings → Inventory

- Products (Variants, UoM, Traceability, Valuation)

- Warehouse (Storage Locations, Multi-Step Routes)

- Operations (Quality, Barcode, Shop Floor)

- Shipping (Delivery Methods, SMS Confirmation)

- Advanced Scheduling (Replenishment Horizon)

Settings → Manufacturing

- Operations (Work Orders, Shop Floor, Barcode, Subcontracting, Quality)

- Planning (Master Production Schedule)

# APPENDIX B: CRITICAL GO-LIVE CHECKLIST

Critical Items (Must be verified before go-live):

- [ ] Fabric consumption specs confirmed (blocking item)

- [ ] Company timezone: GMT+2 (correct)

- [ ] Currency: USD (correct)

- [ ] MTO workflow active (Purchase module)

- [ ] Subcontracting enabled (Manufacturing module)

- [ ] Barcode Scanner enabled (Inventory module)

- [ ] User roles assigned (Sales, Inventory, Manufacturing)

- [ ] Initial data imported (Products, suppliers, customers)

- [ ] Test SO → MO → PO flow (end-to-end)

- [ ] Quality checks configured (Manufacturing)

- [ ] Pricelists configured (at least 1 baseline)

- [ ] Google Calendar sync working (team coordination)

- [ ] Database backup taken (pre-go-live)

Document Status: ✅ COMPLETE – Ready for Live Build
 Prepared: 19 December 2025
 Next Review: 22 December 2025 (Go-Live Day)
 Approval: Pending (FWA Management Review)