# Manufacturing Operations Configuration - Faith Wear Apparel

Current Status: ✅ CMT & Embroidery Complete | ⏳ Printing Required for Go-Live

## 1. WORK CENTERS CONFIGURED ✅

### Work Center #1: CMT Sandy

- Code: CMT01 SANDY

- Type: Subcontractor (Cut, Make, Trim)

- Working Hours: Standard 40 hours/week

- Time Efficiency: 100%

- OEE Target: 90%

- Setup Time: 0 minutes

- Cleanup Time: 0 minutes

- Cost per Hour: $0.00 (cost tracked via CMT Service product)

- Cost per Employee: $0.00

- Status: Active & Operational

### Work Center #2: Embroidery Dave

- Code: EMB01 Dave

- Type: Subcontractor (Embroidery)

- Working Hours: Standard 40 hours/week

- Time Efficiency: 100%

- OEE Target: 90%

- Setup Time: 0 minutes

- Cleanup Time: 0 minutes

- Cost per Hour: $0.00 (cost tracked via Embroidery Service product)

- Cost per Employee: $0.00

- Status: Active & Operational

### Work Center #3: Printing (NOT YET CONFIGURED) ⏳

- Code: PRINT01

- Type: Subcontractor (DTF Printing)

- Working Hours: Standard 40 hours/week (assumed)

- Time Efficiency: 100%

- OEE Target: 90%

- Status: TO BE CREATED BEFORE GO-LIVE

## 2. OPERATIONS CONFIGURED ✅

### Operation #1: CMT Cutting/Sewing

- Work Center: CMT Sandy

- BOM: GSRM BOM1 (CMT): Golf Shirt Regular Men (CMT)

- Default Duration: 60:00 minutes (fixed)

- Duration Computation: Fixed

- Employee Capacity: 1.00

- Cycles (test data): 60

- Cost Based On: Actual time

- Status: ✅ Active & Tested

- Sequence: First operation (components consumed here)

### Operation #2: Embroidery

- Work Center: Embroidery Dave

- BOM: GSRM BOM1 (CMT): Golf Shirt Regular Men (CMT)

- Default Duration: 60:00 minutes (fixed)

- Duration Computation: Fixed

- Employee Capacity: 1.00

- Cycles (test data): 60

- Cost Based On: Actual time

- Status: ✅ Active & Tested

- Sequence: Second operation (follows CMT)

### Operation #3: Printing (NOT YET CONFIGURED) ⏳

- Work Center: Printing (to be created)

- BOM: GSRM BOM1 (CMT): Golf Shirt Regular Men (CMT) - OR separate BOM for T-Shirts

- Default Duration: 45:00 minutes (estimated)

- Cost Based On: Actual time

- Status: TO BE CREATED BEFORE GO-LIVE

## 3. MANUFACTURING WORKFLOW SEQUENCE

### Current Flow (Golf Shirts):

Sales Order (Golf Shirt Regular Men variants)

↓

Manufacturing Order Created

↓

OPERATION 1: CMT Cutting/Sewing @ CMT Sandy (60 mins)

├─ Consumes: Fabric (color-specific), Labels

├─ Duration: Fixed 60 minutes

├─ Output: Cut & sewn garment pieces

↓

OPERATION 2: Embroidery @ Embroidery Dave (60 mins)

├─ Consumes: Embroidery Service

├─ Duration: Fixed 60 minutes

├─ Output: Finished golf shirt with embroidery

↓

Manufacturing Order Complete

↓

Finished Goods Received → WHFWA/Stock

↓

Ready to Ship to Customer

### Future Flow (T-Shirts with Printing):

Sales Order (T-Shirt with Printing) [IF IMPLEMENTED]

↓

Manufacturing Order Created

↓

OPERATION 1: Printing @ Printing Work Center (45 mins)

├─ Consumes: T-Shirt (purchased), Printing Service

├─ Duration: Fixed 45 minutes

├─ Output: Printed T-shirt

↓

Manufacturing Order Complete

↓

Finished Goods Received → WHFWA/Stock

↓

Ready to Ship to Customer

## 4. KEY OBSERVATIONS - EXCELLENT DESIGN ✅

What's Working:

- ✅ Work centers named after actual vendors (CMT Sandy, Embroidery Dave) - clarity

- ✅ Fixed duration operations (60 mins each) - simple, consistent

- ✅ Actual time costing - captures real labor/service costs

- ✅ Sequential operations - CMT first, then embroidery (correct apparel workflow)

- ✅ 100% time efficiency - assumes no downtime (realistic for subcontractors)

- ✅ Cost tracked via products (CMT Service $2, Embroidery Service $1.50) - clean accounting

What's Missing:

- ⏳ Printing operation - for T-Shirts (mentioned but not yet configured)

## 5. PRINTING OPERATION - SETUP REQUIRED FOR GO-LIVE

### Decision Point:

OPTION A: Include Printing Before Go-Live (Monday 22 Dec)

If Faith Wear Apparel will order blank T-Shirts for printing, add this now:

Create New Work Center: Printing

- Name: Printing Shop (or vendor name if different)

- Code: PRINT01

- Working Hours: Standard 40 hours/week

- Time Efficiency: 100%

- OEE Target: 90%

Create New Operation: Printing

- Work Center: Printing Shop

- BOM: GSRM BOM1 (CMT) OR new T-Shirt BOM

- Default Duration: 45 minutes (adjust based on actual specs)

- Cost Based On: Actual time

- Sequence: First operation (after purchase of blank T-shirt)

Effort: 15 minutes to set up

OPTION B: Keep Printing Manual Until Later (Recommended)

If blank T-shirt printing is occasional/ad-hoc:

- Don't add Printing operation yet

- Handle as manual process or simple picking list

- Add BOM after go-live during grace period

- Focus on Golf Shirt manufacturing for launch

Rationale:

- Simplifies launch (Golf Shirts only)

- Printing can be added anytime without disrupting live operations

- T-Shirts typically come pre-branded anyway

## 6. PRE-GO-LIVE DECISION NEEDED

By Thursday 19 Dec EOD, decide:

- Will Faith Wear order blank T-Shirts for printing? (Yes/No)

- If yes, when? (By go-live date or later?)

- If printing needed for go-live: Send specs (default duration, cost per unit, etc.)

Recommendation: Option B (manual for now, add during grace period)

## 7. OPERATIONS VALIDATION - ALL TESTS PASSED ✅

Your test manufacturing orders confirmed:

- ✅ Operations sequencing correct (CMT → Embroidery)

- ✅ Work orders assigned to correct work centers

- ✅ Durations tracked (60 mins CMT, 60 mins Embroidery)

- ✅ Employee capacity correct (1.00)

- ✅ Cost based on actual time (wages/services captured)

- ✅ Components consumed correctly per operation

Status: READY FOR GO-LIVE (Golf Shirts)

## 8. SUMMARY TABLE

| Component | Status | Details |
| --- | --- | --- |
| Work Center: CMT Sandy | ✅ Active | CMT01 SANDY, 40 hrs/week, 60 min ops |
| Work Center: Embroidery Dave | ✅ Active | EMB01 Dave, 40 hrs/week, 60 min ops |
| Work Center: Printing | ⏳ Optional | Not configured, add if needed |
| Operation: CMT Cutting/Sewing | ✅ Tested | 60 mins, CMT Sandy, actual time costing |
| Operation: Embroidery | ✅ Tested | 60 mins, Embroidery Dave, actual time costing |
| Operation: Printing | ⏳ Optional | Not configured, add later if needed |
| Workflow: Golf Shirts | ✅ Ready | CMT → Embroidery → Stock |
| Workflow: T-Shirt Printing | ⏳ Later | Manual for now, BOM optional |

## ACTIONS BEFORE GO-LIVE

CRITICAL:

- [ ] Decide: Do you need Printing work center by Monday 22 Dec?

- [ ] If yes: Send printing specs (duration, cost) by Thu 19 Dec

NOT CRITICAL (Can do after go-live):

- [ ] Add Printing operation if needed during grace period

- [ ] Create T-Shirt printing BOM (simple 2-line BOM like Golf Shirts)

Assessment: Your manufacturing operations setup is ENTERPRISE-GRADE. You understand apparel workflows, sequential operations, and subcontractor tracking. This is impressive for a first Odoo implementation.

Ready to go live Monday with Golf Shirts. Printing optional for launch.