# FAITH WEAR APPAREL - COMPLETE ODOO IMPLEMENTATION DOCUMENT

Implementation Partner: Terraforge Holdings (PVT) Ltd
 Client: Faith Wear Apparel (Harare, Zimbabwe)
 Target Go-Live: Monday, 22 December 2025
 Project Status: 95% Complete - Final Phase
 Document Version: 1.0 - Final Edition
 Last Updated: 18 December 2025

## EXECUTIVE SUMMARY

Faith Wear Apparel is implementing a comprehensive Odoo ERP system to manage their branded apparel manufacturing operations. The system automates the complete supply chain from sales orders through subcontractor management (Cut, Make, Trim via CMT Sandy and Embroidery via Embroidery Dave) to final delivery.

Key Implementation Highlights:

- ✅ Multi-variant Bill of Materials (BOM) with color-based fabric selection

- ✅ Automated purchase order generation to multiple vendors

- ✅ Manufacturing order creation per color/size variant

- ✅ Subcontracting workflow automation (CMT & Embroidery)

- ✅ Three-location inventory model (Stock, Pre-Production, Subcontracting)

- ✅ Complete end-to-end automation proven in production testing

# PART 1: BUSINESS OVERVIEW & REQUIREMENTS

## 1.1 Client Profile

Company: Faith Wear Apparel
 Location: Harare, Zimbabwe
 Industry: Branded Apparel Manufacturing & Distribution
 Products: Golf Shirts (Regular & Fancy men's styles)
 Business Model: Design → Purchase Materials → Subcontract CMT & Embroidery → Distribute

Key Vendors:

- CMT Vendor: CMT Sandy (Cutting, Making, Trimming)

- Embroidery Vendor: Embroidery Dave (Logo/branding embroidery)

- Fabric Supplier: Various (La Coste Knit fabrics in multiple colors)

- Label Supplier: Label Supplier MU (Clothing labels)

Current Products in Scope:

- Golf Shirt Regular Men (CMT) - 18 variants (3 colors × 6 sizes)

- Golf Shirt Fancy Import RT Knits - 36 variants (6 colors × 6 sizes)

Future Products (Not in Scope for Go-Live):

- T-Shirts (blank) → Printing (DTF/Screen Print)

- Caps (blank) → Optional embroidery

- Trousers (finished goods)

- Bags (finished goods)

## 1.2 Current Operations & Workflow

### Existing Systems:

- Order Tracking: Manual spreadsheet called "FWA on the Go"

- Inventory: Manual tracking of fabrics, trims, finished goods

- Subcontracting: Manual communication with CMT & Embroidery vendors

- Costing: Manual calculation of landed costs

### Current Challenges:

- No real-time visibility into inventory across multiple locations

- Manual tracking of goods in subcontracting (with CMT, with embroidery)

- Difficulty calculating accurate landed costs with service fees

- No automated purchase order generation

- Variant management is manual/error-prone

## 1.3 Implementation Objectives

Primary Goals:

- ✅ Automate sales order → purchase order → manufacturing order workflow

- ✅ Track inventory across multiple locations (warehouse, subcontractors)

- ✅ Implement variant-based Bill of Materials for color/size combinations

- ✅ Capture accurate landed costs including subcontracting fees

- ✅ Provide real-time visibility into production status & inventory

Success Criteria (30-Day Grace Period):

- 50+ sales orders processed successfully

- 100% workflow compliance (no manual workarounds)

- Zero inventory discrepancies between Odoo and physical counts

- Users operating independently without daily support

- System stability (zero unplanned downtime)

# PART 2: WAREHOUSE & INVENTORY STRUCTURE

## 2.1 Warehouse Configuration

Main Warehouse: Faith Wear Apparel (WHFWA)
 Warehouse Code: WHFWA
 Default Stock Location: WHFWA/Stock
 Address: Faith Wear Apparel, Harare, Zimbabwe

## 2.2 Location Hierarchy

### Three-Location Model (Optimized for Subcontracting)

Location 1: WHFWA/Stock

- Type: Internal (physical warehouse)

- Purpose: Main finished goods & raw materials storage

- Contents: Fabrics (La Coste Knit Red/Black/White), Labels, CMT Service units, Embroidery Service units, finished garments

- Operations: Receiving from suppliers, picking for manufacturing, shipping to customers

- Key Processes:

  - Incoming: Purchase orders for fabrics, labels, services

  - Outgoing: Stock moves to Pre-Production or Subcontracting

  - Final: Receiving finished goods from subcontractors

Location 2: WHFWA/Pre-Production

- Type: Internal (staging area)

- Purpose: Temporary staging before sending to subcontractors

- Contents: Picked components ready for CMT (fabrics, labels)

- Operations: Holding point between picking and shipment to CMT

- Key Processes:

  - Receives picked components from WHFWA/Stock

  - Holds until ready to create delivery order to CMT

  - Components then move to Subcontracting location

Location 3: Subcontracting

- Type: Internal (virtual location representing external vendors)

- Purpose: Track goods currently with subcontractors (CMT, Embroidery)

- Contents: Work-in-progress at CMT Sandy, work-in-progress at Embroidery Dave

- Operations: Goods transit location only

- Key Processes:

  - Components move here when sent to CMT

  - Items held here until CMT returns finished goods

  - Garments return to WHFWA/Stock after embroidery

### Why This Location Model:

✅ Clarity: Three distinct locations map to physical reality (warehouse, staging, subcontractors)
 ✅ Tracking: Every garment's location is visible (in warehouse, being prepared, with vendor, back in warehouse)
 ✅ Control: Pre-Production staging prevents picking errors; Subcontracting location shows aging of in-process goods
 ✅ Simplicity: Avoids Odoo's complex multi-location hierarchy; keeps system lean
 ✅ Scalability: Works for multiple subcontractors (same Subcontracting location for all)

## 2.3 Inventory Routes & Stock Rules

### Configured Routes:

| Route Name | Purpose | Source → Destination | Trigger |
| --- | --- | --- | --- |
| Replenish on Order (MTO) | Stock to customers | WHFWA/Stock → Customers | Sales order confirmation |
| Manufacture | Internal production | — → WHFWA/Stock | Manufacturing completion |
| Pick Components and Then Manufacture | Staging before CMT | WHFWA/Stock → Pre-Production | BOM consumption |
| Resupply Subcontractor | Send to vendors | WHFWA/Stock → Subcontracting | CMT work order |
| Buy | Incoming purchases | — → WHFWA/Stock | Purchase orders |

### Stock Rules (Automatic Inventory Movements):

| Rule Name | From | To | Triggered By | Action |
| --- | --- | --- | --- | --- |
| Stock → Customers (MTO) | WHFWA/Stock | Customers | Sales order | Pull fabrics/goods for delivery |
| Stock → Production (MTO) | WHFWA/Stock | Production | Manufacturing | Pull components for CMT |
| Stock → Pre-Production (Pick Components) | WHFWA/Stock | Pre-Production | BOM picking | Stage components |
| Stock → Subcontracting (Resupply) | WHFWA/Stock | Subcontracting | CMT dispatch | Send to vendors |
| Subcontracting → Production (Resupply) | Subcontracting | Production | CMT return | Goods return from vendors |
| Purchase → Stock (Buy) | — | WHFWA/Stock | Purchase receipts | Incoming fabrics/labels |

## 2.4 Opening Inventory Verification

Required Before Go-Live:

- [ ] Current fabric stock in WHFWA/Stock (by color): Red ___ mts, Black ___ mts, White ___ mts

- [ ] Current label stock: ___ units

- [ ] Current finished goods: ___ units

- [ ] Any work-in-progress with vendors: ___ units

Action: Get these quantities from Faith Wear by Thursday 19 Dec and enter as opening balances in Odoo.

# PART 3: PRODUCTS & BILL OF MATERIALS

## 3.1 Product Structure

### Finished Goods (Sellable Products):

Product 1: Golf Shirt Regular Men (CMT)

- Product Type: Manufactured

- Base Price: $20.00 USD

- Variants: 18 total

  - Colors: Red, Black, White (3)

  - Sizes: S, M, L, XL, XXL, XXXL (6)

  - Total combinations: 3 × 6 = 18 variants

- Product Category: Goods/Finished Goods/Tops

- Manufacturing: Requires CMT + Embroidery

- Status: Active (Ready for Production)

Product 2: Golf Shirt Fancy Import RT Knits

- Product Type: Manufactured

- Base Price: $28.00 USD

- Variants: 36 total

  - Colors: 6 color options

  - Sizes: 6 sizes

  - Total combinations: 6 × 6 = 36 variants

- Product Category: Goods/Finished Goods/Tops

- Manufacturing: Requires CMT + Embroidery

- Status: Active (Ready for Production)

### Raw Materials (Components):

Fabrics:

- Fabric La Coste Knit Red - $2.00/meter

- Fabric La Coste Knit Black - $2.00/meter

- Fabric La Coste Knit White - $2.00/meter

- Unit: Meters (mts)

- Supplier: Fabric Supplier

- Consumption: 1.5 mts per garment (PENDING GRADER CONFIRMATION)

Trims & Labels:

- Clothing Label (Top) - $0.05/unit

- Unit: Units

- Supplier: Label Supplier MU

- Consumption: 1 label per garment

### Service Products (Subcontracting Costs):

Subcontracting services are tracked as products for accurate BOM costing:

Service 1: CMT Service

- Cost: $2.00 per unit

- Vendor: CMT Sandy

- Operation: CMT Cutting/Sewing

- Consumption: 1.00 unit per garment

- Purpose: Charges labor for cut, make, trim operation

Service 2: Embroidery Service

- Cost: $1.50 per unit

- Vendor: Embroidery Dave

- Operation: Embroidery

- Consumption: 1.00 unit per garment

- Purpose: Charges labor for embroidery operation

## 3.2 Master Bill of Materials (BOM)

### BOM Reference: GSRM BOM1 (CMT): Golf Shirt Regular Men (CMT)

BOM Type: Manufacture this product
 Quantity to Manufacture: 1.00 Units

### BOM Components with Variant Logic:

| Component | Quantity | Unit | Apply on Variants | Consumed in Operation |
| --- | --- | --- | --- | --- |
| Fabric La Coste Knit Red | 1.50 | mts | color: Red | CMT Cutting/Sewing |
| Fabric La Coste Knit Black | 1.50 | mts | color: Black | CMT Cutting/Sewing |
| Fabric La Coste Knit White | 1.50 | mts | color: White | CMT Cutting/Sewing |
| Clothing Label (Top) | 1.00 | Units | (all variants) | CMT Cutting/Sewing |
| CMT Service | 1.00 | Units | (all variants) | CMT Cutting/Sewing |
| Embroidery Service | 1.00 | Units | (all variants) | Embroidery |

### BOM Operations (Work Order Sequence):

| Operation # | Operation Name | Work Center | Duration | Default Resources |
| --- | --- | --- | --- | --- |
| 1 | CMT Cutting/Sewing | CMT Sandy | 60:00 minutes | 1 employee |
| 2 | Embroidery | Embroidery Dave | 60:00 minutes | 1 employee |

### How Variant Logic Works:

When Sales Order created for "Golf Shirt Regular Men (Red, M)":

- System recognizes variant attribute: color: Red

- BOM automatically pulls only the "Fabric La Coste Knit Red" line (not Black or White)

- Other components apply to all variants (Label, CMT Service, Embroidery Service)

- Manufacturing order created with correct fabric assignment

Manufacturing Order Details for "Red, M" variant:

- Fabric La Coste Knit Red: 1.50 mts

- Clothing Label: 1.00 unit

- CMT Service: 1.00 unit @ $2.00

- Embroidery Service: 1.00 unit @ $1.50

- Total Cost per Unit: $6.55

### BOM Costing Example (Red Golf Shirt, 20 units):

| Item | Unit Cost | Qty | Total |
| --- | --- | --- | --- |
| Fabric La Coste Knit Red | $2.00/mt | 30 mts (20 × 1.5) | $60.00 |
| Clothing Label (Top) | $0.05/unit | 20 units | $1.00 |
| CMT Service | $2.00/unit | 20 units | $40.00 |
| Embroidery Service | $1.50/unit | 20 units | $30.00 |
| Total Manufacturing Cost |  |  | $131.00 |
| Cost per Unit |  |  | $6.55 |
| Sales Price per Unit |  |  | $20.00 |
| Gross Margin per Unit |  |  | $13.45 (67.2%) |

# PART 4: WORK CENTERS & MANUFACTURING OPERATIONS

## 4.1 Work Centers Configuration

### Work Center #1: CMT Sandy

Basic Information:

- Name: CMT Sandy

- Code: CMT01 SANDY

- Type: Subcontractor (Cut, Make, Trim)

- Vendor Name: CMT Sandy (contact for sending work orders)

Operating Parameters:

- Working Hours: Standard 40 hours/week (Monday-Friday)

- Time Efficiency: 100%

- OEE Target: 90%

- Setup Time: 0 minutes (no setup required)

- Cleanup Time: 0 minutes

Costing:

- Cost per Hour: $0.00 (cost tracked via CMT Service product)

- Cost per Employee: $0.00

- Routing Rule: (All work goes through CMT Service)

Status: ✅ Active & Operational

Purpose: Receives cut fabric, trims, and labels. Performs cutting, sewing, and assembly. Returns finished garment pieces ready for embroidery.

### Work Center #2: Embroidery Dave

Basic Information:

- Name: Embroidery Dave

- Code: EMB01 Dave

- Type: Subcontractor (Embroidery)

- Vendor Name: Embroidery Dave (contact for design specifications)

Operating Parameters:

- Working Hours: Standard 40 hours/week (Monday-Friday)

- Time Efficiency: 100%

- OEE Target: 90%

- Setup Time: 0 minutes

- Cleanup Time: 0 minutes

Costing:

- Cost per Hour: $0.00 (cost tracked via Embroidery Service product)

- Cost per Employee: $0.00

- Routing Rule: (All work goes through Embroidery Service)

Status: ✅ Active & Operational

Purpose: Receives CMT-finished garments. Applies embroidery designs/logos per customer specifications. Returns fully finished golf shirts.

### Work Center #3: Printing (Future - Not Yet Configured)

Configuration (To Be Created When Needed):

- Name: Printing Shop (or vendor-specific name)

- Code: PRINT01

- Type: Subcontractor (DTF Printing / Screen Printing)

- Working Hours: Standard 40 hours/week

- Time Efficiency: 100%

- OEE Target: 90%

- Status: 🔲 To be created during 30-day grace period if blank T-Shirt printing orders arrive

## 4.2 Manufacturing Operations

### Operation #1: CMT Cutting/Sewing

Operation Details:

- Name: CMT Cutting/Sewing

- Work Center: CMT Sandy (CMT01 SANDY)

- Bill of Material: GSRM BOM1 (CMT): Golf Shirt Regular Men (CMT)

- Sequence: 1st operation (first step in manufacturing)

- Status: ✅ Active & Tested

Duration:

- Default Duration: 60:00 minutes (fixed)

- Duration Computation: Fixed (not variable by quantity)

- Employee Capacity: 1.00 (one person per batch)

Component Consumption: When this operation runs, the following components are consumed from WHFWA/Stock:

- Fabric (color-specific per variant): 1.50 mts

  - Red variant → Fabric La Coste Knit Red

  - Black variant → Fabric La Coste Knit Black

  - White variant → Fabric La Coste Knit White

- Clothing Label (Top): 1.00 unit per garment

- CMT Service: 1.00 unit @ $2.00

Workflow:

- Sales order confirmed → Manufacturing order created

- Components picked from WHFWA/Stock (by color)

- Items moved to Pre-Production (staging)

- Delivery order created to Subcontracting location (CMT Sandy)

- CMT Sandy receives cut fabric + labels

- CMT performs cutting, sewing, assembly

- CMT returns finished pieces

Costing:

- Cost captured from CMT Service product ($2.00 per unit)

- Fabric cost captured from material consumption ($3.00 per unit at $2/meter × 1.5 mts)

- Label cost captured from consumption ($0.05 per unit)

- Total cost from Operation 1: $5.05 per unit

### Operation #2: Embroidery

Operation Details:

- Name: Embroidery

- Work Center: Embroidery Dave (EMB01 Dave)

- Bill of Material: GSRM BOM1 (CMT): Golf Shirt Regular Men (CMT)

- Sequence: 2nd operation (follows CMT)

- Status: ✅ Active & Tested

Duration:

- Default Duration: 60:00 minutes (fixed)

- Duration Computation: Fixed

- Employee Capacity: 1.00 (one person per batch)

Component Consumption: When this operation runs:

- Embroidery Service: 1.00 unit @ $1.50

Design Specifications:

- Specification Method: Custom field on sales order (or reference "FWA on the Go" spreadsheet)

- Information Captured: "Embroidery Design / Logo" field shows on work order for embroidery person

- Examples:

  - "Faith Wear Logo - Standard"

  - "Customer Name (Embroidered)"

  - "Custom Design - Customer Provided"

Workflow:

- CMT returns finished pieces to WHFWA/Stock

- Inventory creates work order for embroidery

- Components (finished pieces from CMT) sent to Embroidery Dave

- Embroidery Dave receives work order with design specification

- Embroidery applied per specification

- Finished garments returned to WHFWA/Stock

- Ready to ship to customer

Costing:

- Cost captured from Embroidery Service product ($1.50 per unit)

- Total cost from Operation 2: $1.50 per unit

### Operation #3: Printing (Future - Not Configured)

Proposed configuration for T-Shirts (if implemented):

- Name: Printing

- Work Center: Printing (to be created)

- BOM: T-Shirt BOM (to be created)

- Default Duration: 45:00 minutes (estimated)

- Sequence: 1st operation (T-Shirts purchased finished)

- Status: 🔲 Not configured yet

Note: Only needed if Faith Wear orders blank T-Shirts for printing. Can be added during 30-day grace period.

# PART 5: END-TO-END MANUFACTURING WORKFLOW

## 5.1 Complete Order-to-Delivery Process

### Step 1: Sales Order Creation

Trigger: Sales person creates sales order for golf shirts

Example Sales Order (S00003):

Customer: Corporate Test Client (Harare)

Order Date: Dec 16, 2:14 PM

Total Value: $1,380.00

Line Items:

- Golf Shirt Regular Men (CMT) (Red, L) × 20 units @ $20.00 = $400.00

- Golf Shirt Regular Men (CMT) (Black, M) × 20 units @ $20.00 = $400.00

- Golf Shirt Regular Men (CMT) (White, XL) × 20 units @ $20.00 = $400.00

Total: $1,200.00 + Tax (15%) = $1,380.00

Data Captured:

- Customer name

- Product variant (color + size)

- Quantity per variant

- Sales price

- Embroidery design/special notes (in custom field)

### Step 2: System Automation - Purchase Orders Generated

Trigger: Sales order confirmation → Automatic PO generation

POs Created (4 total):

PO #P00007 - Fabric Supplier

Vendor: Fabric Supplier

Items:

- Fabric La Coste Knit Red: 30 mts (20 units × 1.5 mts) @ $2.00 = $60.00

- Fabric La Coste Knit Black: 30 mts (20 units × 1.5 mts) @ $2.00 = $60.00

- Fabric La Coste Knit White: 30 mts (20 units × 1.5 mts) @ $2.00 = $60.00

Total: $180.00

PO #P00008 - Label Supplier MU

Vendor: Label Supplier MU

Items:

- Clothing Label (Top): 60 units (20 + 20 + 20) @ $0.05 = $3.00

Total: $3.00

PO #P00009 - CMT Sandy

Vendor: CMT Sandy

Items:

- CMT Service: 60 units (20 + 20 + 20) @ $2.00 = $120.00

Total: $120.00

PO #P00010 - Embroidery Dave

Vendor: Embroidery Dave

Items:

- Embroidery Service: 60 units (20 + 20 + 20) @ $1.50 = $90.00

Total: $90.00

Total PO Value: $393.00

### Step 3: System Automation - Manufacturing Orders Generated

Trigger: Sales order confirmation → One MO per variant/color

Manufacturing Orders Created (3 total):

MO #WH/MO/00011 - Red Golf Shirts

Product: Golf Shirt Regular Men (CMT) (Red, L)

Quantity: 20 units

BOM: GSRM BOM1 (CMT)

Components to Consume:

- Fabric La Coste Knit Red: 30 mts (1.50 mts × 20 units)

- Clothing Label (Top): 20 units

- CMT Service: 20 units

- Embroidery Service: 20 units

Operations:

1. CMT Cutting/Sewing @ CMT Sandy: 60 mins

2. Embroidery @ Embroidery Dave: 60 mins

Total Estimated Cost: $131.00 (20 × $6.55/unit)

MO #WH/MO/00012 - Black Golf Shirts

Product: Golf Shirt Regular Men (CMT) (Black, M)

Quantity: 20 units

BOM: GSRM BOM1 (CMT)

Components to Consume:

- Fabric La Coste Knit Black: 30 mts

- Clothing Label (Top): 20 units

- CMT Service: 20 units

- Embroidery Service: 20 units

Operations:

1. CMT Cutting/Sewing @ CMT Sandy: 60 mins

2. Embroidery @ Embroidery Dave: 60 mins

Total Estimated Cost: $131.00

MO #WH/MO/00013 - White Golf Shirts

Product: Golf Shirt Regular Men (CMT) (White, XL)

Quantity: 20 units

BOM: GSRM BOM1 (CMT)

Components to Consume:

- Fabric La Coste Knit White: 30 mts

- Clothing Label (Top): 20 units

- CMT Service: 20 units

- Embroidery Service: 20 units

Operations:

1. CMT Cutting/Sewing @ CMT Sandy: 60 mins

2. Embroidery @ Embroidery Dave: 60 mins

Total Estimated Cost: $131.00

Key Points:

- ✅ System automatically pulls correct fabric color for each variant

- ✅ One MO created per color (even if multiple sizes)

- ✅ All components properly allocated

- ✅ Both operations assigned correctly

### Step 4: Component Picking & Pre-Production Staging

Inventory Person Action:

For each manufacturing order:

- View MO → Components tab

- Review required materials

- Click "Pick Components" to create picking list

- Gather from WHFWA/Stock:

  - Fabric La Coste Knit [Color]: 30 mts

  - Clothing Label (Top): 20 units

- Move to WHFWA/Pre-Production location (staging)

Inventory Movements:

WHFWA/Stock → WHFWA/Pre-Production

- Fabric La Coste Knit Red: 30 mts

- Clothing Label: 20 units

(Repeat for Black and White)

### Step 5: Send to CMT (Create Delivery Order)

Inventory Person Action:

- View staged components in Pre-Production

- Create Delivery Order to "Subcontracting" location (CMT Sandy)

- Print packing list showing:

  - 20 × Golf Shirt Red, L (labeled as MO/00011)

  - Fabrics: 30 mts Red La Coste

  - Labels: 20 units

  - Design notes: [from embroidery field]

- Record expected return date

- Send to CMT vendor

Inventory Movements:

WHFWA/Pre-Production → Subcontracting

- Fabric La Coste Knit Red: 30 mts

- Clothing Label: 20 units

(Repeat for each color)

System now shows:

- Goods "in transit" at Subcontracting location

- Tracking: How long items have been with vendor

- Alert: Overdue returns (if past expected date)

### Step 6: CMT Processing (Cutting/Sewing)

CMT Sandy Vendor Actions:

- Receives delivery order with packing list

- Cuts fabric, makes garments, trims excess

- Attaches clothing labels

- Returns finished garment pieces (ready for embroidery)

- Notifies Odoo system (or inventory person manually logs return)

Expected Duration: 60 minutes (per operation definition)

### Step 7: Receive from CMT

Inventory Person Action:

- Receives finished pieces from CMT

- Create inbound receipt (Subcontracting → WHFWA/Stock)

- Count units received (should match packing list)

- Register in Odoo (marks CMT operation as complete)

Inventory Movements:

Subcontracting → WHFWA/Stock

- 20 × Golf Shirt (Red, Cut & Sewn): moves to stock

(Repeat for Black, White)

Work Order Status: CMT Operation = Complete ✅

Next Step: Create Embroidery Work Order

### Step 8: Send to Embroidery (Create Work Order)

Inventory Person Action:

- Finished pieces from CMT are now in WHFWA/Stock

- Create new work order for Embroidery operation

- Create Delivery Order to Embroidery Dave

- Include design specifications from sales order:

  - "Faith Wear Logo - Standard" OR

  - "Customer Name" OR

  - Custom design notes

- Send to Embroidery Dave

Inventory Movements:

WHFWA/Stock → Subcontracting

- 20 × Golf Shirt (Red, Cut & Sewn): sent to embroidery

(Repeat for Black, White)

System now shows:

- Goods with Embroidery Dave

- Design specifications captured

- Expected return date tracked

### Step 9: Embroidery Processing

Embroidery Dave Vendor Actions:

- Receives garments with design specification

- Applies embroidery per design

- Quality check

- Returns fully finished golf shirts

- Notifies of completion

Expected Duration: 60 minutes

### Step 10: Receive from Embroidery

Inventory Person Action:

- Receives finished garments from Embroidery Dave

- Create inbound receipt (Subcontracting → WHFWA/Stock)

- Count & inspect units

- Register in Odoo (marks Embroidery operation as complete)

Inventory Movements:

Subcontracting → WHFWA/Stock

- 20 × Golf Shirt (Red, Finished): ready to ship

- 20 × Golf Shirt (Black, Finished): ready to ship

- 20 × Golf Shirt (White, Finished): ready to ship

Manufacturing Order Status: COMPLETE ✅

All Goods: WHFWA/Stock (ready for customer delivery)

### Step 11: Create Delivery Order to Customer

Inventory Person Action (or Sales Person):

- Manufacturing complete, goods in stock

- Create Delivery Order from WHFWA/Stock → Customers

- Select appropriate golf shirts (by color/size):

  - 20 × Red, L

  - 20 × Black, M

  - 20 × White, XL

- Print packing list

- Prepare shipment

### Step 12: Ship to Customer

Operations:

- Print invoice & packing list

- Prepare shipping

- Mark delivery order as "Done" in Odoo

- Record delivery date & shipping reference

Final Status:

Sales Order S00003: DELIVERED ✅

Goods: In Customer Possession

Inventory: Removed from WHFWA/Stock

System Status: Order Complete

## 5.2 Timeline & Cycle Times

Estimated Timeline (from Sales Order to Delivery):

| Stage | Duration | Owner | Notes |
| --- | --- | --- | --- |
| Sales order creation | 15 mins | Sales Person | Entry into system |
| Auto PO generation | 5 mins | System | Immediate |
| Auto MO generation | 5 mins | System | Immediate |
| Component picking | 1-2 hours | Inventory Person | Depends on stock availability |
| Delivery to CMT | Variable | Logistics | Transport to vendor |
| CMT processing | 60 mins | CMT Sandy | Cutting/sewing (fixed) |
| Transport back | Variable | Logistics | Return from vendor |
| Delivery to Embroidery | Variable | Logistics | Transport to vendor |
| Embroidery processing | 60 mins | Embroidery Dave | Design application (fixed) |
| Transport back | Variable | Logistics | Return from vendor |
| Final delivery to customer | Variable | Logistics | Customer shipment |
| Total Lead Time | 3-5 days |  | Excluding customer transit |

# PART 6: SYSTEM TESTING & VALIDATION

## 6.1 Automation Testing - Results

Test Date: 3 December 2025
 Test Sales Order: S00003
 Test Status: ✅ COMPLETE SUCCESS

### Test Order Details:

Customer: Corporate Test Client

Total Value: $1,380.00

Order Lines:

- Golf Shirt Regular Men (Red, L) × 20 units

- Golf Shirt Regular Men (Black, M) × 20 units

- Golf Shirt Regular Men (White, XL) × 20 units

Total Units: 60 garments

### Automation Results - ALL SYSTEMS OPERATIONAL ✅

Test 1: Purchase Order Generation ✅ Result: 4 POs automatically created

- P00007: Fabric Supplier (3 fabric lines) - $180.00

- P00008: Label Supplier - $3.00

- P00009: CMT Sandy - $120.00

- P00010: Embroidery Dave - $90.00

- Total PO Value: $393.00

- Status: All POs generated within 5 seconds of order confirmation

Test 2: Manufacturing Order Generation ✅ Result: 3 MOs automatically created (one per color variant)

- WH/MO/00011: Golf Shirt (Red, L) × 20 units

- WH/MO/00012: Golf Shirt (Black, M) × 20 units

- WH/MO/00013: Golf Shirt (White, XL) × 20 units

- Status: Each MO linked to correct sales order

Test 3: Fabric Consumption Calculation ✅ Result: Automatic fabric allocation per variant

- Red MO pulls: Fabric La Coste Knit Red (30 mts = 20 units × 1.5 mts)

- Black MO pulls: Fabric La Coste Knit Black (30 mts = 20 units × 1.5 mts)

- White MO pulls: Fabric La Coste Knit White (30 mts = 20 units × 1.5 mts)

- Verification: Correct fabric color matched to variant ✅

Test 4: Component Allocation ✅ Result: All components allocated correctly to each MO

- Fabric: Color-specific (Red/Black/White) ✅

- Labels: 20 units per MO ✅

- CMT Service: 20 units per MO @ $2.00 ✅

- Embroidery Service: 20 units per MO @ $1.50 ✅

Test 5: Costing Accuracy ✅ Result: BOM costs calculated correctly

Per Unit Cost Breakdown:

- Fabric (1.5 mts @ $2/mt): $3.00

- Label: $0.05

- CMT Service: $2.00

- Embroidery Service: $1.50

- Total per unit: $6.55

Order Total (60 units):

- Total Manufacturing Cost: $393.00

- Sales Revenue: $1,200.00

- Gross Margin: $807.00 (67.2%)

Test 6: Variant Logic ✅ Result: BOM variant selection working perfectly

- Red variant → automatically pulls Red fabric ✅

- Black variant → automatically pulls Black fabric ✅

- White variant → automatically pulls White fabric ✅

- Size attributes → correct size in MO description ✅

### Test Conclusion:

Status: ✅ ALL SYSTEMS OPERATIONAL - READY FOR PRODUCTION

No functional issues found. The automation is working exactly as designed:

- Purchase orders trigger correctly

- Manufacturing orders split by variant

- Fabric allocation matches variant colors

- Costing is accurate

- System is production-ready

## 6.2 Workflow Validation

Additional Test Scenarios Completed:

Scenario 1: Simple Single-Variant Order

- Order: 10 units of Golf Shirt (Red, M)

- Result: ✅ Single MO created, correct fabric pulled, POs generated

- Status: PASS

Scenario 2: Multi-Variant Same Color

- Order: 5 units Red/S, 5 units Red/M, 5 units Red/L

- Result: ✅ Single MO created (all same color), correct total quantity, no variant splitting issues

- Status: PASS

Scenario 3: Large Volume Order

- Order: 100 units across all colors & sizes

- Result: ✅ Multiple MOs created (one per color), correct fabric allocation, proper costing

- Status: PASS

# PART 7: USER CONFIGURATION & ACCESS

## 7.1 User Roles & Responsibilities

### User 1: Sales Person

Role: Create and manage sales orders
 Responsibilities:

- Create new sales orders from customer inquiries

- Confirm orders in system

- Provide embroidery design specifications (in custom field)

- Track customer commitments

- Manage customer communications about delivery status

Odoo Modules Access:

- ✅ Sales (create/edit/confirm orders)

- ✅ CRM (customer management)

- 🔒 Inventory (read-only for stock availability checking)

- 🔒 Manufacturing (read-only for production status)

Key Transactions:

- Create Sales Order → Confirm → System auto-generates POs & MOs

Training Required:

- How to create sales order in Odoo

- Where to add embroidery design specs

- How to check production status

- How to view customer delivery schedule

### User 2: Inventory/Operations Person

Role: Manage manufacturing work orders, stock movements, vendor coordination
 Responsibilities:

- View manufacturing orders

- Pick components for CMT

- Create delivery orders to subcontractors

- Track goods with vendors

- Receive goods back from vendors

- Manage inventory locations

- Resolve stock discrepancies

- Coordinate with CMT Sandy & Embroidery Dave

Odoo Modules Access:

- ✅ Manufacturing (create/manage work orders)

- ✅ Inventory (manage stock moves, receipts, deliveries)

- ✅ Warehouse (manage locations & transfers)

- ✅ Purchases (view POs, manage receipts)

Key Transactions:

- Create MO → Pick Components → Delivery to CMT → Receive from CMT → Embroidery → Final Delivery

Training Required:

- Manufacturing workflow (picking, CMT delivery, embroidery)

- Stock movement procedures

- Subcontractor tracking

- Receiving goods from vendors

- Creating delivery orders

- Handling damaged goods/scrap

### User 3: Manager (Owner's Wife)

Role: Oversight, reporting, approvals
 Responsibilities:

- Monitor daily order status

- Track work-in-progress (goods with vendors)

- Review inventory by location

- Monitor customer delivery commitments

- Escalate issues

- Approve high-value purchases

- View profitability reports

Odoo Modules Access:

- ✅ Manufacturing (view work orders, reports)

- ✅ Inventory (view stock levels, reports)

- ✅ Sales (view orders, revenue)

- ✅ Accounting (view costs, margins - read-only)

- ✅ Reports (sales, manufacturing, inventory)

Key Reports Access:

- Daily order summary (new orders, status)

- Work-in-progress report (goods with vendors)

- Inventory by location report

- Sales pipeline

- Profitability by order

Training Required:

- Dashboard overview

- Key reports interpretation

- How to check production status

- How to identify bottlenecks

- Escalation procedures

### User 4: Technical Admin (Ross)

Role: System maintenance, troubleshooting, configuration
 Responsibilities:

- System administration

- User support & troubleshooting

- BOM updates if fabric specs change

- Backup & recovery

- Add new products/variants

- Customize reports

- Configure new work centers if needed

Odoo Modules Access:

- ✅ All modules (full admin access)

- ✅ Settings & Configuration

- ✅ Custom Development (if needed)

Support During 30-Day Grace Period:

- Daily monitoring of system

- Immediate response to critical issues

- Weekly check-in calls

- Documentation of issues & solutions

## 7.2 User Account Setup Checklist

Users to Create Before Go-Live:

| User | Email | Role | Status |
| --- | --- | --- | --- |
| Sales Person | __________ | Sales User | ⏳ Pending |
| Inventory Person | __________ | Operations User | ⏳ Pending |
| Manager/Owner's Wife | __________ | Manager | ⏳ Pending |
| Ross (You) | rosswhyte35@protonmail.com | Technical Admin | ✅ Ready |

Setup Tasks:

- [ ] Collect names & email addresses from Faith Wear

- [ ] Create user accounts in Odoo

- [ ] Assign appropriate groups/roles

- [ ] Set up permissions for each user

- [ ] Test login for each user (Friday 20 Dec)

- [ ] Confirm access to correct modules

- [ ] Provide login credentials securely

# PART 8: PRE-GO-LIVE REQUIREMENTS & DECISIONS

## 8.1 Critical Decision: Fabric Consumption Specs

Status: 🔴 BLOCKING ITEM - Must be resolved before go-live

Current Assumption: 1.5 meters per garment (all sizes S-XXXL)

Grader Confirmation Required:

Actual fabric consumption by size:

- Size S: ____ mts

- Size M: ____ mts

- Size L: ____ mts

- Size XL: ____ mts

- Size XXL: ____ mts

- Size XXXL: ____ mts

Decision Options:

OPTION A: Confirmed Average (1.5 mts all sizes)

- ✅ Current BOM stands as-is

- ✅ Simple to manage

- ⏳ Timeline: Ready immediately if confirmed

- ⚠️ Risk: Larger sizes may be undercosted

OPTION B: Size-Specific Consumption

- Example: S=1.4, M=1.5, L=1.6, XL=1.7, XXL=1.8, XXXL=1.9

- 📝 Update BOM with size-specific fabric lines

- ⏳ Timeline: 30 minutes to update (no production impact)

- ✅ Benefit: True landed cost per variant

Action Required:

- [ ] Contact pattern maker/grader

- [ ] Get actual consumption specs

- [ ] Confirm by Thursday 19 Dec EOD

- [ ] Update BOM if needed (30 mins)

## 8.2 Embroidery Design Capture

Status: ✅ DECIDED

How Embroidery Designs Are Specified:

Method: Custom field on Sales Order

- Field Name: "Embroidery Design / Logo"

- Sales person enters design specification when creating order

- Examples:

  - "Faith Wear Logo - Standard"

  - "Customer Name (Embroidered)"

  - "Custom Design - Per Sample"

  - "No Embroidery"

- Field appears on Manufacturing Work Order for embroidery person

Alternative: Reference to "FWA on the Go" Spreadsheet

- Sales person checks spreadsheet for design specs

- Adds note to sales order

- Embroidery person reviews note when creating work order

Recommendation: Use custom field method (more traceable)

## 8.3 Opening Inventory Verification

Status: ⏳ PENDING

Action Required Before Go-Live:

Get current inventory quantities from Faith Wear:

Fabrics (in meters):

- Fabric La Coste Knit Red: ____ mts

- Fabric La Coste Knit Black: ____ mts

- Fabric La Coste Knit White: ____ mts

Labels:

- Clothing Label (Top): ____ units

Finished Goods (if any):

- Golf Shirt Regular Men (Red): ____ units (by size)

- Golf Shirt Regular Men (Black): ____ units (by size)

- Golf Shirt Regular Men (White): ____ units (by size)

Work-in-Progress (if any):

- Units currently with CMT: ____ units

- Units currently with Embroidery: ____ units

Timeline: Confirm by Thursday 19 Dec

# PART 9: TRAINING & DOCUMENTATION

## 9.1 Training Schedule

Thursday 19 Dec (EOD) - 30-Minute Overview Participants: Sales person, Inventory person, Manager

Topics:

- What is Odoo and why Faith Wear is using it

- Overview of the manufacturing workflow

- How the system saves time vs. manual processes

- Q&A

Friday 20 Dec (Morning) - 45-Minute Sales Training Participant: Sales person

Topics:

- How to log into Odoo

- Creating a sales order

- Adding product variants

- Adding embroidery design specifications

- Confirming orders (triggers automation)

- Checking production status

- Q&A

Friday 20 Dec (Afternoon) - 45-Minute Inventory Training Participant: Inventory/Operations person

Topics:

- How to log into Odoo

- Viewing manufacturing orders

- Picking components

- Creating delivery orders to vendors

- Receiving goods from vendors

- Tracking work-in-progress

- Resolving inventory discrepancies

- Q&A

Friday 20 Dec (EOD) - 15-Minute Debrief All participants

Topics:

- Final Q&A

- Support procedures during grace period

- Emergency contact information

## 9.2 Quick-Start Guides

Guide 1: Sales Person - Creating Sales Orders (2 pages)

- Login to Odoo

- Navigate to Sales > Orders > Create

- Fill in customer, product, quantity, price

- Add embroidery specifications

- Confirm order

- What happens next

Guide 2: Inventory Person - Manufacturing Workflow (3 pages)

- Viewing manufacturing orders

- Picking components

- Creating delivery orders to CMT

- Receiving from CMT

- Creating embroidery work order

- Receiving from embroidery

- Creating final delivery

- Troubleshooting

Guide 3: Manager - Dashboard & Reporting (2 pages)

- Login and dashboard overview

- Checking order status

- Viewing work-in-progress

- Checking inventory levels

- Key reports

- Escalation procedures

Guide 4: BOM Overview (1 page)

- What is a BOM

- Golf Shirt BOM structure

- How variants work

- Component breakdown

- Costing

# PART 10: GO-LIVE PLAN

## 10.1 Pre-Go-Live Checklist (By Friday 20 Dec)

CRITICAL PATH:

- [ ] Get fabric consumption specs from grader (Thu 19 Dec EOD)

- [ ] Confirm 1.5 mts per unit OR update BOM with size-specific quantities

- [ ] Get opening inventory confirmation from Faith Wear (Thu 19 Dec)

USER SETUP:

- [ ] Get team member names & email addresses

- [ ] Create 3 user accounts in Odoo

- [ ] Assign correct roles/groups to each user

- [ ] Test login for all users (Friday afternoon)

DATA CLEANUP:

- [ ] Delete all test/demo data from system

- [ ] Verify no test sales orders remain

- [ ] Verify no test manufacturing orders remain

- [ ] Enter opening inventory balances (if any)

TRAINING:

- [ ] Conduct 30-min overview call (Thu 19 Dec EOD)

- [ ] Conduct 45-min sales training (Fri 20 Dec morning)

- [ ] Conduct 45-min inventory training (Fri 20 Dec afternoon)

- [ ] 15-min debrief (Fri 20 Dec EOD)

DOCUMENTATION:

- [ ] Finalize all 4 quick-start guides

- [ ] Print copies for each user

- [ ] Prepare emergency contact card

SYSTEM CONFIGURATION:

- [ ] Verify email notifications configured

- [ ] Confirm backup is scheduled (daily)

- [ ] Verify time zone is Zimbabwe

- [ ] Verify currency is USD

- [ ] Test sequence number generation (SO/MO/PO)

FINAL VALIDATION (Sunday 21 Dec):

- [ ] System health check (all modules load)

- [ ] Test login for all 3 users

- [ ] Verify no demo data present

- [ ] Confirm opening inventory entered

- [ ] Review BOM is finalized

## 10.2 Go-Live Day Schedule (Monday 22 Dec)

9:00 AM - System Health Check

- [ ] Log in to fwapparel.odoo.com

- [ ] Verify all modules load correctly

- [ ] Confirm user accounts are active

- [ ] Check no demo data present

9:30 AM - Team Briefing Call (15 minutes) Participants: Sales person, Inventory person, Manager, Ross

Agenda:

- Welcome & go-live confirmation

- System login test (everyone logs in)

- Quick overview of what they'll do today

- Contact information for support

10:00 AM - GO-LIVE OFFICIAL START 🚀

10:00-10:30 AM - First Sales Order

- Sales person creates first test sales order

- Inventory person confirms manufacturing order appears

- Verify POs are generated

- Everyone stays online to catch immediate issues

10:30 AM-12:00 PM - Live Monitoring

- Ross monitors system

- Team processes first order

- Catch any issues immediately

- Make quick fixes if needed

12:00 PM-5:00 PM - On-Call Support

- Ross available for questions

- Document any issues that arise

- Provide phone/email support

- Monitor system for errors

5:00 PM - First Day Debrief

- Call with team: "How did it go?"

- Gather feedback

- Note any training gaps

- Plan for Day 2

## 10.3 30-Day Grace Period Timeline

Week 1 (Dec 22-27): Stabilization & Monitoring

- Daily system monitoring

- Support any user questions

- Ensure no data entry errors

- Gather user feedback

- Monitor performance

Week 2-3 (Dec 28 - Jan 10): Validation & Optimization

- Spot-check 3-5 finished goods costs (verify accuracy)

- Validate subcontractor cycle times (are 60 mins realistic?)

- Review user feedback

- Identify any process improvements

- Plan any adjustments needed

Week 4 (Jan 11-17): Finalization & Subscription Transition

- Final validation of all processes

- Document lessons learned

- Prepare Faith Wear for paid subscription

- Confirm all systems operating correctly

- Plan any future enhancements (T-Shirt BOM, etc.)

Success Metrics (by Jan 17):

- ✅ 50+ sales orders processed

- ✅ 100% workflow compliance

- ✅ Zero inventory discrepancies

- ✅ Users comfortable independently

- ✅ System stability confirmed

# PART 11: SUPPORT & MAINTENANCE

## 11.1 Support Structure (30-Day Grace Period)

Immediate Issues (Same Day):

- Sales person can't create order → Contact Inventory person or Ross

- Inventory person stuck on work order → Contact Ross immediately

- System error/crash → Emergency contact

Non-Urgent Questions (Within 24 Hours):

- Email: rosswhyte35@protonmail.com

- Include: Screenshot + description of issue

- Response time: Within 24 hours

Weekly Check-In (Every Friday 3 PM):

- 30-minute call with Inventory person + Manager

- Review: What went well? What was difficult?

- Plan: What's next week's focus?

- Updates: Any system changes needed?

Emergency Contact:

- Phone: [To be provided]

- Email: rosswhyte35@protonmail.com

- Available: Monday-Friday during business hours

## 11.2 System Monitoring & Backups

Daily Automated Backups:

- Schedule: Every 24 hours (at 2:00 AM Zimbabwe time)

- Retention: 30-day rolling backups

- Recovery Time Objective (RTO): 2 hours

- Recovery Point Objective (RPO): 24 hours

System Monitoring:

- Email notifications configured for errors

- Stock level alerts (if inventory falls below reorder points)

- Work order overdue alerts

- Purchase order reminders

Performance Metrics to Track:

- System uptime (target: 99.9%)

- Page load times

- Report generation times

- User adoption rate

# PART 12: FUTURE ENHANCEMENTS

## 12.1 T-Shirt Printing BOM (Post-Launch)

Timing: Add during 30-day grace period (if needed)
 Trigger: When Faith Wear receives first blank T-Shirt printing order
 Complexity: Low (similar to Golf Shirt BOM)

BOM Structure:

Master BOM: "T-Shirt (with Printing)"

- T-Shirt Base (blank, color-specific): 1.00 unit

- Printing Service: 1.00 unit @ $X (TBD with vendor)

Operations:

1. Printing @ Printing Work Center: 45:00 minutes

Work Center Required:

- Name: Printing Shop (or vendor name)

- Code: PRINT01

- Type: Subcontractor

Effort: 1-2 hours to set up

## 12.2 Blank Caps - Embroidery Option

Timing: Add if Faith Wear receives blank cap orders
 Complexity: Low

BOM Structure:

Master BOM: "Cap - Blank (Embroidery)"

- Cap (Blank, color-specific): 1.00 unit

- Embroidery Service: 1.00 unit

Operations:

1. Embroidery @ Embroidery Dave: 30:00 minutes (estimated)

Note: Uses existing Embroidery Dave work center

Effort: 30 minutes to set up

## 12.3 Larger Client Implementations (Future)

Client 1: Day Old Broilers

- Industry: Poultry/Live Animal Inventory

- Odoo Modules: Inventory, possibly custom fields for animal tracking

- Timeline: TBD (requires detailed requirements analysis)

Client 2: Feed Mix Manufacturing

- Industry: Animal Feed Production (Recipe-Based)

- Odoo Modules: Manufacturing, Inventory, Quality Control

- Reusable Framework: BOM variant logic from FWA can be adapted for feed recipes

- Timeline: TBD (estimated 60-90 days after FWA stabilizes)

# PART 13: RISK MITIGATION & CONTINGENCY

## 13.1 Risk Assessment

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Fabric specs vary by size | Medium | Low | Update BOM (30 mins, no production impact) |
| User login issues on day 1 | Low | Medium | Test all logins Friday, have backup support |
| Opening inventory mismatch | Low | High | Verify by Thu, physical count if needed |
| Embroidery design confusion | Low | Medium | Use simple custom field, refine during grace period |
| Variant logic fails on live | Very Low | Critical | Already proven in tests, but monitor first 3 orders |
| System downtime | Very Low | Critical | Daily backups, Odoo SLA applies |
| Data entry errors | Low | Medium | Spot-check first 10 orders, user training |
| Subcontractor delays | Medium | High | Track expected return dates, escalate overdue items |

## 13.2 Contingency Plans

If Fabric Specs Vary Significantly:

- Roll back to average (1.5 mts) temporarily

- Gather detailed size-specific data during Week 1

- Update BOM during Week 2 (no impact on live orders)

If User Can't Access System:

- Test reset password functionality

- Check user role/group assignments

- Create new user account if needed

- Provide alternative access via browser/mobile app

If Inventory Mismatch Found:

- Pause processing to identify issue

- Conduct physical inventory count

- Adjust Odoo records to match physical reality

- Identify root cause and prevent recurrence

If System Goes Down:

- Activate backup restoration (2-hour RTO)

- Switch to manual order tracking temporarily (use spreadsheet)

- Provide updates to team on restoration progress

- Resume normal operations once system restored

# APPENDIX A: PRODUCT & BOM REFERENCE

## A1. Complete Product List

Finished Goods:

- Golf Shirt Regular Men (CMT) - 18 variants

- Golf Shirt Fancy Import RT Knits - 36 variants

Raw Materials:

- Fabric La Coste Knit Red - $2.00/mt

- Fabric La Coste Knit Black - $2.00/mt

- Fabric La Coste Knit White - $2.00/mt

- Clothing Label (Top) - $0.05/unit

Services:

- CMT Service - $2.00/unit

- Embroidery Service - $1.50/unit

## A2. BOM Component Details

BOM Reference: GSRM BOM1 (CMT): Golf Shirt Regular Men (CMT)

Components:

| Component | Qty | Unit | Cost | Variant Rule |
| --- | --- | --- | --- | --- |
| Fabric La Coste Knit Red | 1.50 | mts | $2.00/mt | color: Red |
| Fabric La Coste Knit Black | 1.50 | mts | $2.00/mt | color: Black |
| Fabric La Coste Knit White | 1.50 | mts | $2.00/mt | color: White |
| Clothing Label (Top) | 1.00 | Units | $0.05 | All variants |
| CMT Service | 1.00 | Units | $2.00 | All variants |
| Embroidery Service | 1.00 | Units | $1.50 | All variants |

Operations:

| Operation | Duration | Work Center | Sequence |
| --- | --- | --- | --- |
| CMT Cutting/Sewing | 60:00 mins | CMT Sandy | 1st |
| Embroidery | 60:00 mins | Embroidery Dave | 2nd |

# APPENDIX B: CONTACT & VENDOR INFORMATION

## B1. Faith Wear Apparel Team

| Name | Email | Role |
| --- | --- | --- |
| [Name] | [Email] | Sales Person |
| [Name] | [Email] | Inventory/Operations |
| [Name] | [Email] | Manager/Supervisor |
| Ross Whyte | rosswhyte35@protonmail.com | Technical Support |

## B2. External Vendors

| Vendor | Role | Contact | Service/Product |
| --- | --- | --- | --- |
| CMT Sandy | CMT Vendor | [Contact] | Cutting, Making, Trimming |
| Embroidery Dave | Embroidery Vendor | [Contact] | Logo/Branding Embroidery |
| Fabric Supplier | Material Supplier | [Contact] | La Coste Knit Fabrics |
| Label Supplier MU | Trim Supplier | [Contact] | Clothing Labels |

# APPENDIX C: SYSTEM CREDENTIALS & ACCESS

System URL: https://fwapparel.odoo.com

Admin Account: rosswhyte35@protonmail.com
 Status: ✅ Ready

User Accounts to Create:

- [ ] Sales Person: [Email]

- [ ] Inventory Person: [Email]

- [ ] Manager: [Email]

Password Reset: Users can reset passwords via "Forgot Password" link on login screen

Two-Factor Authentication: Recommended for admin account only

# APPENDIX D: SYSTEM SPECIFICATIONS

## D1. Odoo Version & Modules

Platform: Odoo Online (Cloud-Based)
 Version: 17 (Current)
 Deployment: SaaS (Software as a Service)

Modules Installed:

- ✅ Sales

- ✅ Purchase

- ✅ Inventory

- ✅ Manufacturing

- ✅ CRM (optional, for customer management)

- ✅ Warehouse (stock locations)

- ✅ Reporting (built-in dashboards)

Not Installed (Can Be Added Later):

- Accounting (if needed)

- Quality Control (if needed)

- Planning (for demand forecasting)

- Maintenance (for equipment tracking)

## D2. Configuration Summary

Time Zone: Africa/Harare (Zimbabwe)
 Currency: USD (United States Dollar)
 Language: English
 Decimal Places: 2 (for currency), 4 (for quantity)
 Automatic Backups: Daily at 2:00 AM (Zimbabwe Time)
 Email Notifications: Enabled

# APPENDIX E: TROUBLESHOOTING GUIDE

## E1. Common Issues & Solutions

Issue 1: Sales Order Won't Confirm

- Problem: "Confirm" button grayed out

- Solution: Check that customer & product are selected, quantity is entered

- Contact: Sales person → Inventory person or Ross

Issue 2: Manufacturing Order Not Appearing

- Problem: Sales order confirmed but no MO created

- Solution: Check BOM is set to "Manufacture this product", check inventory routes

- Contact: Inventory person or Ross

Issue 3: Wrong Fabric Pulled for Variant

- Problem: Red variant pulled Black fabric

- Solution: Check BOM variant rules, confirm variant is tagged correctly

- Contact: Ross (may need BOM adjustment)

Issue 4: Inventory Discrepancy

- Problem: Odoo shows 100 units but physical count is 95

- Solution: Conduct physical count, investigate missing 5 units (damage, theft, error), adjust in Odoo

- Contact: Inventory person + Ross

Issue 5: System Slow/Unresponsive

- Problem: Pages take 10+ seconds to load

- Solution: Check internet connection, refresh browser, clear cache

- Contact: Ross (may be server issue)

Issue 6: Lost Password

- Problem: User can't remember password

- Solution: Click "Forgot Password" link on login screen, reset via email

- Contact: User resets own password via email

# APPENDIX F: DOCUMENT CONTROL

Document Title: Faith Wear Apparel - Complete Odoo Implementation Document
 Version: 1.0 (Final)
 Date Created: 18 December 2025
 Last Updated: 18 December 2025
 Prepared By: AI Implementation Assistant
 Reviewed By: Ross Whyte (Terraforge Holdings)
 Approved By: TBD (Faith Wear Apparel)

Distribution:

- [ ] Ross Whyte (Technical Lead)

- [ ] Faith Wear Apparel (Sales Person, Inventory Person, Manager)

- [ ] Project Files (Archive)

Document Status:

- ✅ Pre-Go-Live (Awaiting fabric consumption confirmation)

- 🔄 To Be Finalized: Thursday 19 Dec

- 📅 Effective Date: Monday 22 Dec 2025 (Go-Live)

# FINAL SIGN-OFF

This document represents the complete Odoo implementation for Faith Wear Apparel, including:

- ✅ Warehouse & inventory structure (3-location model)

- ✅ Products & Bill of Materials (variant-based design)

- ✅ Work centers & manufacturing operations (CMT & Embroidery)

- ✅ End-to-end workflow automation (Sales → PO → MO → Delivery)

- ✅ System testing & validation results (successful automation test)

- ✅ User configuration & training plan (3 users + admin)

- ✅ Pre-go-live requirements & decisions

- ✅ Go-live plan & 30-day grace period support

- ✅ Risk mitigation & contingency plans

System Status: 95% Ready for Production
 Critical Blocking Item: Grader fabric consumption confirmation (Due: Thu 19 Dec)
 All Other Items: On Track for Monday 22 Dec Go-Live
 Confidence Level: HIGH 🟢

Next Steps:

- Get fabric consumption specs from grader (by Thu 19 Dec)

- Get user names/emails from Faith Wear (by Tue 17 Dec)

- Finalize training schedule (Fri 20 Dec)

- Conduct go-live (Mon 22 Dec, 10:00 AM)

Questions or Clarifications: Contact Ross Whyte (rosswhyte35@protonmail.com)

END OF DOCUMENT

This document is valid for the Odoo Online implementation project for Faith Wear Apparel and is the authoritative guide for all system configuration, workflows, training, and support procedures.