# Faith Wear Apparel - Pre-Go-Live Implementation Plan

Target Go-Live Date: Monday, 22 December 2025
 Status: Active Implementation
 Days Remaining: ~5 business days

## 1. CRITICAL PATH - FABRIC CONSUMPTION VALIDATION

### ACTION ITEM #1: Pattern Maker & Grader Consultation

Owner: Ross / Faith Wear
 Timeline: ASAP (this week)
 Impact: High - Affects BOM accuracy

Task:

- [ ] Contact pattern maker/grader

- [ ] Request fabric consumption specs for each size:

  - S: ___ mts

  - M: ___ mts

  - L: ___ mts

  - XL: ___ mts

  - XXL: ___ mts

  - XXXL: ___ mts

Outcome Options:

OPTION A: Confirmed Average (1.5 mts all sizes)

- Current BOM stands as-is

- Simple to manage

- Risk: Larger sizes undercosted, smaller sizes overcosted

OPTION B: Size-Specific Consumption (e.g., S=1.4, M=1.5, L=1.6, XL=1.7, XXL=1.8, XXXL=1.9)

- Required Change: Create separate fabric lines in BOM by size attribute

Example BOM Structure:
 Fabric La Coste Knit Red (S) - 1.4 mts - "size: Small, color: Red"Fabric La Coste Knit Red (M) - 1.5 mts - "size: Medium, color: Red"Fabric La Coste Knit Red (L) - 1.6 mts - "size: Large, color: Red"[etc for all sizes + colors]

- Effort: 2-3 hours to restructure BOMs

- Accuracy: High - true landed cost per variant

DECISION NEEDED BY: Thursday, 19 Dec

## 2. EMBROIDERY DESIGN SPECIFICATION

### ACTION ITEM #2: Design/Logo Capture Process

Owner: Ross / Faith Wear
 Timeline: This week
 Impact: Medium - Affects work order clarity

Current Gap:

- Sales order captures customer + SKU

- BOM includes "Embroidery Service" as generic 1.00 Units

- Missing: Which embroidery design goes on this specific order?

Solution Options:

OPTION A: Custom Field on Sales Order

- Add field: "Embroidery Design / Logo"

- Sales person enters: "Faith Wear Logo - Standard" or "Customer Name (Embroidered)"

- Embroidery person sees this on work order picking list

- Effort: 1 hour to set up

OPTION B: Link to Existing "FWA on the Go" Spreadsheet

- Spreadsheet already has embroidery design specs

- Sales person references spreadsheet when creating order

- Print design reference as note on work order

- Effort: 30 mins documentation

OPTION C: Customer-Specific Embroidery BOM

- Create sub-component: "Embroidery Service - [Customer Name]"

- More complex but fully traceable

- Effort: 2 hours, only if many customer-specific logos

RECOMMENDATION: Option A or B (simple, fast, adequate for launch)

DECISION NEEDED BY: Thursday, 19 Dec

## 3. USER SETUP & TRAINING

### ACTION ITEM #3: Faith Wear Team Access Configuration

Owner: Ross
 Timeline: Wednesday-Thursday, 19-20 Dec
 Impact: High - Critical for go-live

Users to Create:

| User | Role | Responsibilities | Access Level |
| --- | --- | --- | --- |
| Sales Person (Name?) | Sales User | Create sales orders, manage customer inquiries | Sales, CRM (read inventory) |
| Inventory Person (Name?) | Inventory/Operations | Manage work orders, stock moves, receiving | Inventory, Manufacturing, Warehouse |
| Owner's Wife (Name?) | Manager/Supervisor | Oversight, reporting, approvals | All of above + Accounting (read-only) |
| You (Ross) | Technical/Admin | System maintenance, troubleshooting | Admin access (during grace period) |

Setup Tasks:

- [ ] Create user accounts in Odoo (email addresses needed)

- [ ] Assign appropriate groups/roles

- [ ] Test login for each user

- [ ] Verify each can see only their relevant modules

- [ ] Document their login credentials securely (share via secure method)

Training Schedule:

- [ ] Thursday 19 Dec (EOD): 30-min overview call with all three (what's changing, why Odoo matters)

- [ ] Friday 20 Dec (Morning): 45-min hands-on training for Sales person (creating orders)

- [ ] Friday 20 Dec (Afternoon): 45-min hands-on training for Inventory person (work orders, stock moves)

- [ ] Friday 20 Dec (EOD): 15-min Q&A debrief

## 4. DATA CLEANUP & VALIDATION

### ACTION ITEM #4: System Readiness

Owner: Ross
 Timeline: Friday, 20 Dec
 Impact: Medium - Prevents confusion on day 1

Tasks:

- [ ] Remove all demo/test data from the live instance

  - Delete test sales orders

  - Delete test work orders

  - Delete test inventory moves

- [ ] Verify opening inventory balances

  - Current stock in WHFWA/Stock location: ___ units (confirm with Faith Wear)

  - Current stock in Subcontracting location: ___ units (goods with CMT)

  - Any stock in Pre-Production: ___ units

- [ ] Confirm product data

  - 18 Golf Shirt Regular Men variants active (Red/Black/White × 6 sizes)

  - All fabric variants available (Red/Black/White La Coste)

  - Labels, CMT Service, Embroidery Service products active

- [ ] Set up sequence numbers for documents

  - Sales Order: FWA-SO-001, FWA-SO-002, etc.

  - Work Order: FWA-WO-001, FWA-WO-002, etc.

- [ ] Verify locations are correct

  - WHFWA/Stock (main warehouse)

  - WHFWA/Pre-Production (staging)

  - Subcontracting (with vendors)

## 5. DOCUMENTATION & QUICK-START GUIDES

### ACTION ITEM #5: Training Materials

Owner: Ross
 Timeline: Friday, 20 Dec
 Impact: High - Reduces support calls during grace period

Documents to Prepare:

5A. Sales Person Quick-Start Guide

Title: "Creating a Sales Order in Odoo - Faith Wear Apparel"

Contents:

1. Log into Odoo (URL, login steps)

2. Go to Sales > Orders > Create

3. Fill in:

- Customer name

- Order date

- Product: Select variant (e.g., "Golf Shirt Regular Men (Red, M)")

- Quantity

- Price (auto-filled)

- Embroidery design / Special notes (if applicable)

4. Save & Confirm

5. What happens next: Inventory person sees this as a manufacturing order

6. Troubleshooting: Contact [Inventory Person] or [Ross]

5B. Inventory Person Quick-Start Guide

Title: "Managing Manufacturing Work Orders - CMT & Embroidery Workflow"

Contents:

1. View Manufacturing Orders

- Go to Manufacturing > Orders

- Filter by status "Confirmed"

2. Pick Components for CMT

- Click order

- Click "Components" tab

- Review what's needed (fabrics, labels, embroidery service)

- Create picking slip: Click "Pick Components" button

- Gather items from WHFWA/Stock

3. Send to CMT

- Once picked, create "Delivery Order" to Subcontracting location

- Print packing list for CMT vendor

- Record expected return date

4. Receive from CMT

- When goods return from CMT, create inbound receipt

- Scan/count finished units

- Receive into WHFWA/Stock

5. Send to Embroidery

- If order includes embroidery, create another work order for embroidery

- Repeat picking/delivery/receipt process

6. Order Complete

- Once all processing complete, mark work order as "Done"

7. Troubleshooting: Contact [Owner's Wife] or [Ross]

5C. Manager Dashboard Guide

Title: "Monitoring Orders & Inventory - Owner's Overview"

Contents:

1. Daily Health Check

- Sales Dashboard: How many orders today? What's the pipeline?

- Manufacturing Dashboard: How many orders in progress? Any delays?

- Inventory Dashboard: Stock levels by location

2. Goods in Subcontracting

- View: Manufacturing > Orders > Filter "with subcontractor"

- Shows: What's with CMT? Expected return date? Any overdue?

3. Key Reports

- Daily order summary

- Work-in-progress report

- Inventory by location

4. Escalation: If something looks wrong, contact [Ross]

5D. Reference Document: BOM Overview

Title: "Understanding the Golf Shirt BOM"

Contents:

- Master BOM name: "Golf Shirt Regular Men (CMT)"

- One BOM handles all 18 variants (Red/Black/White × 6 sizes)

- How variant logic works:

- Order for "Red, M" → Odoo pulls "Fabric La Coste Knit Red" line

- Order for "Black, L" → Odoo pulls "Fabric La Coste Knit Black" line

- Component breakdown:

- Fabric (color-specific): 1.5 mts [PENDING: Verify with pattern maker]

- Label: 1 unit

- CMT Service: 1 unit (work center: CMT Cutting/Sewing)

- Embroidery Service: 1 unit (work center: Embroidery)

- What happens in manufacturing:

- Components picked from WHFWA/Stock

- Sent to CMT (via Subcontracting location)

- CMT completes work

- Goods received back to WHFWA/Stock

- Embroidery step (if needed)

- Final goods in stock, ready to ship

## 6. PRE-GO-LIVE TEST SCENARIOS

### ACTION ITEM #6: Full Workflow Testing

Owner: Ross
 Timeline: Friday-Sunday, 20-21 Dec
 Impact: Critical - Catches issues before Monday

Test Scenario #1: Simple Order (Red Golf Shirt, M)

- [ ] Create sales order: "Golf Shirt Regular Men (Red, M)" × 10 units

- [ ] Confirm order

- [ ] Check: Does manufacturing order appear?

- [ ] Does it pull "Fabric La Coste Knit Red" in components?

- [ ] Create picking list → Pick fabrics + labels

- [ ] Create delivery to CMT

- [ ] Simulate CMT completion (manually adjust stock from Subcontracting → WHFWA/Stock)

- [ ] Create embroidery work order

- [ ] Complete embroidery

- [ ] Verify finished goods back in WHFWA/Stock

- [ ] Create delivery order to customer

- [ ] Mark as delivered

Test Scenario #2: Multi-Variant Order (Black & White, Mixed Sizes)

- [ ] Create sales order with 3 different variants:

  - Golf Shirt Regular Men (Black, S) × 5

  - Golf Shirt Regular Men (Black, L) × 5

  - Golf Shirt Regular Men (White, M) × 10

- [ ] Confirm order

- [ ] Check: Does the system create picking list with correct fabrics for each variant?

- [ ] Complete picking/CMT/embroidery workflow

- [ ] Verify costing is accurate

Test Scenario #3: Inventory Location Flow

- [ ] Check opening inventory in WHFWA/Stock (should match Faith Wear's records)

- [ ] After test order completion, verify:

  - Fabrics decreased from Stock

  - Temporarily in Subcontracting during CMT

  - Returned to Stock after embroidery

  - No orphaned inventory in any location

Document Results:

- [ ] All tests pass OR

- [ ] Note any issues found + proposed fixes

## 7. DOMAIN CONFIGURATION (GO-LIVE READINESS)

### ACTION ITEM #7: Technical Setup

Owner: Ross
 Timeline: Friday, 20 Dec
 Impact: Medium - Ensures system is stable

Verify:

- [ ] Email notifications configured (work order alerts, stock level warnings)

- [ ] Auto-workflow triggers set up (e.g., "when order confirmed, create work order")

- [ ] Backup scheduled (daily automated backup)

- [ ] System time zone correct (Zimbabwe time)

- [ ] Currency set to correct currency (USD? ZWL?)

- [ ] Decimal places for quantities set appropriately

## 8. GO-LIVE CHECKLIST - MONDAY, 22 DECEMBER

### MORNING (Before noon handoff)

9:00 AM - System Health Check

- [ ] Log in to fwapparel.odoo.com

- [ ] Verify all modules load

- [ ] Confirm all user accounts active (Sales, Inventory, Manager)

- [ ] Check no demo data present

9:30 AM - Team Briefing Call

- [ ] Call with Sales person, Inventory person, Owner's wife

- [ ] Confirm they have login credentials

- [ ] Everyone can access the system

- [ ] Quick 10-min walkthrough: "This is what you'll see"

10:00 AM - Go-Live Official Start

- [ ] Announce in meeting: "Odoo is now live for Faith Wear Apparel"

- [ ] Distribute quick-start guides

- [ ] Clarify: "For next 30 days, Ross is here to support any issues"

10:30 AM - 12:00 PM - Monitor First Orders

- [ ] Sales person creates first test sales order

- [ ] Inventory person confirms work order appears

- [ ] Everyone stays online to catch issues immediately

### AFTERNOON (Support & Stabilization)

12:00 PM - 5:00 PM - On-Call Support

- [ ] Be available for questions/issues

- [ ] Document any problems that arise

- [ ] Make quick fixes as needed

- [ ] Note any training gaps (what they struggled with?)

EOD - First Day Debrief

- [ ] Call with team: "How did it go? Any pain points?"

- [ ] Document feedback

- [ ] Plan adjustments for Day 2

## 9. 30-DAY GRACE PERIOD FOCUS AREAS

Week 1 (Dec 22-27):

- Monitor daily transactions

- Ensure no data entry errors

- Check inventory accuracy

- Gather user feedback

Week 2-3 (Dec 28 - Jan 10):

- Analyze actual costing (spot-check 3-5 finished goods costs)

- Validate subcontractor cycle times

- Refine any workflows that aren't working smoothly

- Plan any adjustments before paid subscription starts

Week 4 (Jan 11-17):

- Final validation of all processes

- Prepare Faith Wear for transition to paid subscription

- Document lessons learned for larger client implementations

## CRITICAL DEPENDENCIES

MUST BE RESOLVED BEFORE MONDAY 22 DEC:

| Item | Owner | Status | Due Date |
| --- | --- | --- | --- |
| Fabric consumption by size (S-XXXL) | Ross + CMT | ⏳ Pending | Thu 19 Dec |
| Embroidery design capture process | Ross + Faith Wear | ⏳ Pending | Thu 19 Dec |
| User account names (Sales, Inventory, Manager) | Faith Wear | ⏳ Pending | Tue 17 Dec |
| Opening inventory verification | Faith Wear | ⏳ Pending | Thu 19 Dec |
| Test scenario completion | Ross | ⏳ In Progress | Sun 21 Dec |
| Training delivery | Ross | ⏳ Scheduled | Fri 20 Dec |
| Quick-start guides completed | Ross | ⏳ In Progress | Fri 20 Dec |

## SUPPORT STRUCTURE (During 30-Day Grace Period)

Immediate Issues (same day):

- Sales person can't create order → Inventory person troubleshoots

- Inventory person → Escalate to Ross immediately

Non-urgent Questions:

- Email Ross with screenshot + description

- Response within 24 hours

Weekly Check-in:

- Every Friday 3 PM: 30-min call with Inventory person + Manager

- Review what happened that week

- Plan next week

Emergency Contact:

- Ross contact: [phone/email to be confirmed]

## SUCCESS METRICS - END OF 30 DAYS

By January 17, 2026, FWA go-live is successful if:

✅ Operational Metrics:

- 50+ sales orders created and processed

- 100% of orders followed correct workflow (picking → CMT → embroidery → delivery)

- Zero inventory discrepancies between Odoo and physical count

- Zero data entry errors causing problems

✅ User Adoption:

- Sales person comfortable creating orders independently

- Inventory person managing work orders without assistance

- Manager can run basic reports

✅ Business Metrics:

- Costing accuracy verified (spot-checked 5 finished goods)

- CMT turnaround times tracked in Odoo

- Customer delivery dates met

- No complaints about system usability

✅ System Stability:

- Zero unplanned downtime

- All backup/recovery procedures tested

- No data corruption or loss

## NOTES & ASSUMPTIONS

- Fabric Consumption: Currently assuming 1.5 mts across all sizes (pending pattern maker verification)

- Embroidery Designs: Assuming design specs come from "FWA on the Go" spreadsheet (to be formalized)

- User Training: Assuming Faith Wear team has basic computer literacy

- Go-Live Date: Monday 22 Dec is feasible IF fabric consumption is confirmed by Thu 19 Dec

- Scope: Golf Shirts (CMT + Embroidery) only. T-Shirt printing BOM to be added later if needed.

Document prepared by: AI Implementation Assistant
 Last updated: 18 December 2025
 Next review: After fabric consumption is confirmed (Thu 19 Dec)